	Doc# TP-2022-0019-Minutes_TP53.doc 
	[image: image2.png]





	Doc# TP-2022-0019-Minutes_TP53.doc 
	[image: image1.png]






	MINUTES

	Meeting:
	TP53

	Chair:
	Chair: Roland Hechwartner, Deutsche Telekom, ETSI

Vice Chair: Dale Seed, Convida Wireless, ETSI

Vice Chair: JaeSeung Song, KETI, TTA

	Secretary:
	Karen Hughes, ETSI karen.hughes@etsi.org 

	Meeting Date:
	07-18 February 2022

	Meeting Details:
	online

	Intended purpose of

document:
	 Decision

 Discussion

 Information

 Other <specify>

	Template Version:23 February 2015 (Do not modify)


oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1
Opening Plenary


1.1 Welcome

Roland Hechwartner, Deutsche Telekom, the TP Chair, opened the 53rd oneM2M Technical Plenary. He thanked those present for attending and hoped that everyone was keeping safe during the current pandemic. He also introduced the TP leadership team and advised the delegates to read the legal notices on the cover page of the agenda as well as the statement regarding engagement with companies added to the U.S Export Administration Regulations entity list in oneM2M activities. This may be found on the oneM2M external website: http://www.onem2m.org/about-onem2m/intellectual-property-rights#EAR.

Schedule

	TP-2022-0002
	Schedule TP53
	Karen Hughes. Secretariat


TP-2022-0002 was NOTED

Observers
none
1.3
Meeting objectives
Progress Release 4 and Release 5
· Finalize Release 4 documents and prepare ratification

· Release 5: review scope and milestone plan => decide on stage1 freeze date 

· Maintenance of Release 2 – discuss whether to keep creating mirror CRs for Rel-2

Work Programme Management status

1.4
Collaborations
ITU-T SG20 Status?

It was suggested that the next release should be sent to the ITU-T for comments before sending for transposition. It was confirmed that how to treat the next releases has not yet been agreed. It was also suggested that we should put together a list of links to the specifications and the ITU-T support team can download them.

1.5
Planning of TP 54

Hosting proposal from ETSI InDiCo project – F2F in Dublin, Ireland.
Feedback needed: would you feel comfortable attend a F2F meeting and would your company travel policy allow you to attend. Need the information as soon as possible – deadline is 15th February. 

Discussion on whether to keep a two-week schedule for virtual meetings or reduce to 1 week and use the same timing as was used during the hybrid meeting. Input requested as soon as possible
2
Review & agreement of agenda

	TP-2022-0001
	Agenda TP53
	Roland Hechwartner, TP Chair


TP-2022-0001 was AGREED
3
Review & agreement of previous minutes
	TP-2021-0127
	Minutes TP52
	Karen Hughes, ETSI


Agreed by correspondence

TP-2021-0127 was AGREED

4
Review of open action status

All actions arising from TP 52 are closed
5
Consideration of input documents / items for action at opening plenary

5.1
New / updated Work Items

None
5.2
Liaison Statements

	TP-2021-0131
	Consent of draft Recommendation ITU-T Y.4477
	ITU-T Study Group 20


TP-2021-0131 was NOTED
	TP-2021-0130
	ETSI Technology Radar, status and request for feedback
	ETSI BOARD TREND


This was sent out by email for comments, no comments were received. Even though the deadline has passed, we could still provide our feedback.
TP-2021-0130 was NOTED
6
Any other business

Change in secretariat support from TTA. Joey has been supporting the WG RDM and will be replaced by Michael Kim. Roland thanked Joey for his great support and hoped to meet up sometime in the future. He welcome Michael to the team. 
== Recess until closing plenary ==
7
Closing plenary

7.1
Welcome Back

8
Consideration of input documents / items for action at mid-week plenary

8.1
New / updated Work Items

	TP-2022-0010
	Work_Item_UPDATE_on_IPE-based_Device_Management_with_FlexContainers
	Orange (Marianne)


It was felt that the discussion should be discussed in SDS instead of in the RDM group, or at least have a joint discussion. It was however suggested that the management related issues should be treated in RDM.

It was agreed that the WI will remain as is until the contributions can be reviewed. It was felt to be premature to change the WI until there was a clearer idea of what the changes are going to be. 
It was agreed that the work related to this Work Item should be held in joint meetings.
TP-2022-0010 was NOTED
8.2
Reports from Working Groups

· Requirements & Domain Models – WG1

	TP-2022-0003
	RDM_status_report_to_TP53
	RDM Chair (Shane HE)


TP-2022-0003 was NOTED
· System Design & Security – WG2

	TP-2022-0018
	SDS Report to TP53
	SDS Chair


CR packs approved

TP-2022-0018 was NOTED
TP-2022-0018R01 was NOTED
	TP-2022-0012
	TP53_TS_0001_CR_Pack
	SDS Chair


CR packs approved

TP-2022-0012 was AGREED
	TP-2022-0013
	TP53_TS_0003_CR_Pack
	SDS Chair


CR packs approved

TP-2022-0013 was AGREED
	TP-2022-0014
	TP53_TS_0004_CR_Pack
	SDS Chair


CR packs approved

TP-2022-0014 was AGREED
	TP-2022-0015
	TP53_TS_0008_CR_Pack
	SDS Chair


CR packs approved

TP-2022-0015 was AGREED
	TP-2022-0016
	TP53_TS_0022_CR_Pack
	SDS Chair


CR packs approved

TP-2022-0016 was AGREED
	TP-2022-0017
	TP53_TS_0032_CR_Pack
	SDS Chair


CR packs approved

TP-2022-0017 was AGREED
· Testing & Developers Ecosystem – WG3

	TP-2022-0004
	WG3_TDE_Report_to_TP53
	TDE Chair (Andrew Min-gyu Han)


TSDSI would like to host an interop event in India and would like to be included in the list of possible hosts.
Andrew thanked TSDSI for their kind offer and invited them to join the discussions in the TDE WG meetings where such decisions are taken.

TP-2022-0004 was NOTED

Action TP53-0001: Roland to suggest to the SC and Marcom that all presentations should include a link to the wiki to help with visibility. https://wiki.onem2m.org/ 
	TP-2022-0005
	TP53_TS-0018_R4_CR_Pack
	Andrew Min-gyu Han (Hansung University)


CR packs approved

TP-2022-0005 was AGREED

	TP-2022-0006
	TP53_TS-0018_R3_CR_Pack
	Andrew Min-gyu Han (Hansung University)


CR packs approved

TP-2022-0006 was AGREED

	TP-2022-0007
	TP53_TS-0019_R3_CR_Pack
	Andrew Min-gyu Han (Hansung University)


CR packs approved

TP-2022-0007 was AGREED

	TP-2022-0008
	TP53_TS-0019_R2_CR_Pack
	Andrew Min-gyu Han (Hansung University)


CR packs approved

TP-2022-0008 was AGREED

8.4
WPM
	TP-2022-0011
	WPM_status_report_TP53_closing
	WPM Convenor (Andrew Min-gyu Han)


TP-2022-0011 was NOTED

TP-2022-0011R01 was NOTED

TP-2022-0011R02 was NOTED

8.5
Report from SSC

	TP-2022-0009
	oneM2M SSC Update
	SSC Convenor


Roland invited the participants to have a look at the documents provided by Dale. He encouraged them to join one, or more, of the SSC calls which are open to all and even to non-members.

It was suggested that this could become a formal WG in oneM2M however Dale explained that for the time being it was more appropriate to keep as a sub-committee under the SC. It is however, something that could be considered in the future
TP-2022-0009 was NOTED
9
Review meeting objectives 

Progress Release 4 and Release 5
· Finalize Release 4 documents and prepare ratification

· Still being processed but some open CRs remaining. These will be delt with before TP54

· Ratification will be prepared once all the baseline are available

· Release 5: review scope and milestone plan => decide on stage1 freeze date 

· Stage 1 phase remains open for one more meeting cycle

· Maintenance of Release 2 – discuss whether to keep creating mirror CRs for Rel-2

· This will remain open for one more meeting cycle

· Suggestion from SDS was to hold back on creating Rel 5 until TP 54 and this was agreed

Update on ITU-T SG20 issues

CRs have been agreed which resolve most of the questions raised by the ITU-T SG20. There is one further CR which needed one word to be added to the diagram and will be sent out for agreement by correspondence. These discussions are all related to the final TS to be transposed by the ITU-T (TS-0003).
There is a joint meeting scheduled for March 28 and deadline for input is 16th March. It was confirmed that the ITU-T are expecting to see the agreed CRs incorporated into their transposed document.

The way forward with regards to how to manage the transposition of oneM2M specifications by the ITU-T is still also under discussion. The preferred way forward is referencing the specifications rather than the cumbersome method used in the past.

TP54 – Update

The plan for TP54 was to hold a F2F meeting in Dublin, Ireland hosted by ETSI and the InDiCo project. However due to low attendance expected, it was agreed to cancel this meeting before any costs were incurred. 
Roland thanked ETSI and the InDiCo project for the invitation and the hard work they had already put into the hosting of this meeting.
It has been decided that the TP54 will be a hybrid meeting with the physical meeting being held in the ETSI premises again with online attendance available for those who can not travel.
It was suggested that the meetings should be a mix of online or hybrid meetings going forward. All members via TSDSI have a very strong preference for hybrid or online enabled for those unable to travel. Roland explained that there are very few places where hybrid meetings may be held due to the expense of providing the equipment. 
While the hybrid meeting held in ETSI premises last December worked very well and much better than expected, it was suggested that we need to monitor the effectiveness of such meetings in the long run. 

It was confirmed that anything pertaining to the TP meetings is under the control of the TP rather than the SC however as it is the Partners who are hosting the meetings each Partner can decide how they wish to host, For F2F meetings we need hosts who can provide the correct facilities needed.

It was agreed that all meetings, if they are going to be F2F, should be in countries which are accessible to all members. Due to the pandemic, restrictions on travel are in place for many members.

10
Any other business
Roland explained that he has been contacted by ABI research who wish to interview him on the topic of oneM2M and Smart Cities. He invited anyone interested in this issue should contact him via email. 

11
Closure of meeting

Roland thanked the participants, the Chairs, Vice Chairs and Secretariat support team for their hard work over the past two weeks. He wished everyone a very good weekend and is looking forward to meeting up with anyone able to travel to ETSI for TP54
© 2022 oneM2M Partners

Page 1 (of 13)
© 2022 oneM2M Partners

Page 13 (of 13)

[image: image1.png][image: image2.png]