## Slide 1: WG3 TDE55 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
TDE WG Vice-chair, Bob Flynn, Exacta GSS
Meeting Date: 2022-07-11 to 2022-07-15
Doc#: TP-2022-0058R01-WG3_TDE_Report_to_TP55

## Slide 2: Summary
WG3 Objectives for TDE55
  Handling 2 CR for drafting TR-0018
  Discussing on oneM2M Developer Websites
  Discussing on tinyIoT open source oneM2M platform
  Discussing on InterOp Event
Status of WIs
WI number | Title | Status | Target Release | TP#54 | TP#55
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 97% | 97%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 40% | 50%
WI-0106 | Interoperability testing Release 4 | Active | R4 | 0% | 0%
WI-0107 | Developers guide series | Active |  | 40% | 50%
WI-0108 | Conformance Test Maintenance | Active |  | 0% | 20%

## Slide 3: Item for Information
Handling TS-0018 Rel-4 CRs
  TP-SSN Create, TP-SSP
Sharing information on oneM2M Developer Websites
  oneM2M Websites: Website, Wiki, GitLab
  Others: GitHub, StackOverflow, Hackster.io
  oneM2M should continue these activities – many volunteers are needed
Discussing on tinyIoT open source oneM2M platform
  developing by Sejong University
  a Tiny oneM2M server for embedded system with potential use in Edge/Fog environments
Discussion on InterOp Event 2022
  TTA hosts InterOp
  InterOp operations: Many important issue will be taken in TP56(TDE56). Kibum(TTA) and Miguel(ETSI) is kindly requested to participation in TP56 to handle Specs and programs of InterOp 2022.

## Slide 4: Item for DECISION
CR packs for approval
  TP-2022-0059-TP55_TS-0018_R4_CR_Pack
See TDE-2022-0048R02-TDE55_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#55.1: 3 Aug 2022 (WED) 12:00 – 13:30 UTC
  TDE#55.2: 31 Aug 2022 (WED) 12:00 – 13:30 UTC
TP
  TDE#56: 26 Sep 2022 – 30 Sep 2022 (10th Anniversary!)

## Slide 6: Thank You!