## Slide 1: RDM status report to TP#55
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: from 2022-07-11 to 2022-07-15
Agenda Item: TP#55 - Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TR-0068
  TS-0023 CRs, resolutions and new/correct baseline
  WI-0109 joint progress with SDS/TDE

## Slide 3: Issues for DECISION in TP
CR Pack for approval
  TS-0023 : TP-2022-0064-TP55_TS_0023_CR_Pack_R5
  TS-0037 : TP-2022-0066-TP55_TS-0037_CR_PACK_R4
  New TR/TS for approval
  NONE
  New WI proposal for approval
  NONE
  WI update
  NONE

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case (continue, new use cases)
  WI-0094 - Ontologies for Smart City Services 70%
  WI-0098 - IoT for Smart Lifts 40%
  WI-0101 - Advanced semantic discovery 60%
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 25%  40%
  WI-0105 - System enhancements to support AI capabilities 70% 75%
  WI-0109 - IPE-based_Device_Management_with_FlexContainers 30%  80%

## Slide 5: Next Steps
Continue to advance AI enabled capabilities for oneM2M WI-0105
Continue to advance ontologies for Smart City Services WI-0094
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5)
Continue to advance WI-0109: IPE-based Device Management with FlexContainers
Rel.5 related new work items, new features
Meeting minutes: RDM-2022-0063 (THANKS Akash!)

## Slide 6: Next Meetings / Calls
Conference Calls
  1 conference call:
  RDM# 55.1 (13 September 2022 12:00-14:00 UTC)
TP#56
  TP#56 (details to be discussed….
      Advance active WIs