## Slide 1: RDM status report to TP#57
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: from 2022-11-28 to 2022-12-02
Agenda Item: TP#57 - Reports from Working Groups

## Slide 2: Items for INFORMATION
  Complete TR-0061 and TR-0062
  Progress on TR-0068
  TS-0023 new baseline (Rel4/Rel5) TS-0037 new baseline (Rel4)
  Workshop and baseline (TR-0069) for metaverse IoT

## Slide 3: Issues for DECISION in TP
CR Pack for approval
  NONE
  New TR/TS for approval
  TR-0061 (TP-2022-0115-TR-0061_approval_request )
  TR-0062 (TP-2022-0116-TR-0062_eDPR_R4_approval)
  New WI proposal for approval
  NONE
  WI update
  TP-2022-0110R01- Updated WI-0095 for System Enhancements to Support Data Protection Regulations (agreed at mid TP)

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case (new baseline)
  WI-0094 - Ontologies for Smart City Services 70%100%
  WI-0095 for System Enhancements to Support Data Protection Regulations 100%
  WI-0098 - IoT for Smart Lifts 40%
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 50%
  WI-0105 - System enhancements to support AI capabilities 80%82%
  WI-0110- metaverse IoT (new baseline) 5%

## Slide 5: Next Steps
Continue to advance AI enabled capabilities for oneM2M WI-0105
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5)
Advance the new work item: WI-0110 MetaIoT
Rel.5 related new features (stage 2&3)
Meeting minutes: RDM-2022-0099 (THANKS Michael!)

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 57.1 (19 December 2022 12:00-14:00 UTC)
  RDM# 57.2 (16 January 2023 12:00-14:00 UTC)
TP#58
  TP#58 (2023 Feb, details to be discussed….
      Advance active WIs
Wish you a warm holiday season and see you in 2023!