## Slide 1: SDS Status Report to TP57
Group Name: oneM2M SDS
Source: Peter Niblett, Poornima Shandilya, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2022-11-28 to 2022-12-02

## Slide 2: Summary
9 new SDS contributions have been agreed against Rel-2,3,4
1 contributions to date have been agreed against Rel-5
Issue tracking system is being used
  88 issues currently open, 69 have been closed
11 Baselines agreed (TS-0001, TS-0004, TS-0022, TS-0010, TS-0020, TS-0030)

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled
WI | Title of WI | SDS49 | SDS50 | SDS51 | SDS52 | SDS53 | SDS54 | SDS55 | SDS56 | SDS57 | Comments
WI-0053 | Enhancements on Semantic Support | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0058 | Interworking with 3GPP networks | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0064 | Adaption of oneM2M for Smart City | 50% | 50% | 50% | 50% | 50% | 50% | 50% | 50% | 50% | Stalled - No normative R4 work planned
WI-0069 | Heterogen. identificat. service in oneM2M syst. | 90% | 90% | 90% | 90% | 90% | 90% | 90% | 90% | 90% | Postponed to R5
WI-0072 | Modbus Interworking | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0076 | Lightweight oneM2M Services | 97% | 97% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0077 | Attribute based Access Control Policy | 97% | 97% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0080 | Edge and Fog Computing | 97% | 97% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0083 | oneM2M Service Subscribers and Users | 91% | 95% | 100% | 100% | 100% | 100% | 100% | 100% | 100% | R4 - Complete
WI-0089 | Getting started with oneM2M | 30% | 30% | 30% | 30% | 30% | 30% | 30% | 30% | 30% | R4/R5 work in progress
WI-0091 | oneM2M Services and Platform Discovery | 50.00% | 50.00% | 50.00% | 50.00% | 50.00% | 50.00% | 50.00% | 50.00% | 50.00% | Postponed to R5
WI-0093 | Action Triggering Enhancements | 91% | 93% | 93% | 97% | 97% | 97% | 100% | 100% | 100% | R4 - Complete
WI-0090 | oneM2M and Zigbee interworking | 35% | 35% | 35% | 35% | 35% | 35% | 35% | 35% | 35% | Rel-5 TR work in progress
WI-0095 | oneM2M System Enhancements to Support Data Protection Regulations | 65% | 65% | 65% | 70% | 70% | 70% | 70% | 70% | 70% | Rel-5 TR work in progress
WI-0096 | Effective IoT Communication to Protect 3GPP Networks | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5% | 5% | Rel-5 TR work in progress
WI-0100 | oneM2M and SensorThings API | 20% | 20% | 25% | 25% | 40% | 50% | 50% | 50% | 55% | Rel-5 TR work in progress
WI-0101 | Advanced Semantic Discovery |  |  |  |  |  |  |  | 60% | 60% | TS started
WI-0102 | System enhancements to support Data License Management | 40% | 45% | 45% | 50% | 50% | 50% | 50% | 50% | 50% | Rel-5 TR work in progress
WI-0105 | System enhancements to support AI capabilities |  |  |  |  |  |  | 75% | 80% | 85% | Initial concepts discussed
WI-0109 | IPE-based_Device_Management_with_FlexContainers |  |  |  |  | 5% | 30% | 80% | 80% | 85% | Rel 5 TS
WI-0071 | oneM2M and W3C Web of Things Interworking |  |  |  | 
WI-0082 | 3GPP V2X Interworking |  |  |  | 
WI-0088 | M2M/IoT Application and Component Configuration |  |  |  | 

## Slide 4: Rel-4 Progress
  Stage 3 work complete for all Rel-4 features
  TS-0001 and TS-0040 have been reviewed by editHelp.
  TS-0003, TS-0004, TS-0008, TS-0009, TS-0010, TS-0020,TS-0022,TS-0030 are ready for editHelp

## Slide 5: Rel-5 Progress
1 CRs agreed for Rel 5.
TS-0001 5.0.0 R5 Baseline is Agreed (created from TS-0001 4.17.0 version)
TS-0001 R5 CRs will be merged in 5.1.0
TS-0001 R5 Agreed CRs are added in CR Pack
For other TSs- TS-0004, TS-0022
  Will be added to a CR pack when the new versions of the TSs are started.

## Slide 6: Items for Decision
CR Packs:
TS-0001 – TP-2022-0122 – 00-R2, 01-R3, 03-R4, 04-R5 = 8
TS-0004 – TP-2022-0123R01 – 00-R2, 01-R3, 02-R4, 00-R5 = 3
TS-0022 – TP-2022-0124R01– 00-R2, 00-R3, 01-R4, 00-R5 = 1
TS-0026 – TP-2022-0126 – 00-R2, 00-R3, 01-R4, 00-R5 = 1
TS-0033 – TP-2022-0127 – 00-R2, 00-R3, 00-R4, 01-R5 = 1

## Slide 7: Conference Calls
Meeting | Date | Time (UTC)
SDS 57.1 | Mon 12-Dec-2022 | 12:00 – 13:30
SDS 57.2 | Mon 19-Dec-2022 | 12:00 – 13:30
SDS 57.3 | Mon 9-Jan-2023 | 12:00 – 13:30
SDS 57.4 | Mon 16-Jan-2023 | 12:00 – 13:30
SDS 57.5 | Wed 25-Jan-2023 | 12:00 – 13:30
SDS 57.6 | Mon 6-Feb-2023 | 12:00 – 13:30
Dates subject to confirmation