## Slide 1: WG3 TDE61 Status Report
Group: TDE
Source: TDE WG Chair, Bob Flynn, Exacta GSS
TDE WG Vice-chair, Sherzod Elamanov, SyncTechno
Meeting Date: 2023-08-14 to 2023-08-18
Doc#: TP-2023-0086-TDE_status_report_to_TP61

## Slide 2: Summary
WG3 Objectives for TDE60
  Agree on baseline TSs/TRs
  Handle input contributions
  Schedule the next meetings
Status of WIs
WI number | Title | Status | Target Release | TP#60 | TP#61
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 100% | 100%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 50% | 50%
WI-0106 | Interoperability testing Release 4 | Active | R4 | 0% | 30%
WI-0107 | Developers guide series | Active |  | 50% | 50%
WI-0108 | Conformance Test Maintenance | Active |  | 45% | 45%
WI-0111 | oneM2M Architecture Icons | Active | R5 | 0% | 25%

## Slide 3: Item for Information
TDE had 3 sessions in TP61
Discussed the conversion to markdown procedure
  Continuous improvement of the converter tool is being made
  Improvement of the scripts to generate CRs (demo to follow)
  Several documents have been started.
    TS-0023
    TS-0001
    TR-0051
    TR-0070
  One document checked into gitlab
    TS-0019
  There are a couple new documents that can be generated directly in markdown.
    MetaIOT TR
    TR-0063 from WI-0096
  Expectation that we will have several documents checked into Gitlab so that we can continue evaluating the process
  Begin conversion of TS-0004, TS-0018

## Slide 4: Item for DECISION
CR packs for approval
  NONE
  See TDE-2023-0029R01-TDE_61_document_allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE61.1: 14 SEP 2023 (THU) 12:00 – 13:30 UTC (conformance and interoperability testing)/(markdown)
  TDE61.1: 12 OCT 2023 (THU) 12:00 – 13:30 UTC (mark down progress)/ feature catalog / profile
  TDE61.1: 9 NOV 2023 (THU) 12:00 – 13:30 UTC (hackathon)
TPs
  TP#62 Dec. 4 – 8, 2023, hyb, ARIB/TTC, Japan

## Slide 6: Thank You!