## Slide 1: RDM status report to TP#61
Group Name: oneM2M RDM WG1
Source: Massimo Vanetti, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: from 2023-08-14 to 2023-08-18
Agenda Item: TP#61 - Reports from Working Groups

## Slide 2: Summary
  TS-0011 v4.1.0 EditHelp review comments discussed: rapporteur will report to EditHelp
  Issues from GitLab examined: two closed, one remains open (TS-0023 : Data type of timeRangeLightDimmingValue of the slcParameterSetting ModuleClass)
  RDM-2022-0037 discussed, a dedicated WI might be open in future
  MetaIoT discussed, initial skeleton for TR presented.
  STF 628 presented and discussed. Interest on Digital Twins is evident, this may lead to opening a dedicated WI in the near future.

## Slide 3: Items for DECISION in TP
CR Pack for approval
  NONE
  New TR/TS for approval
  NONE
New WI proposal for approval
  NONE
  WI update for approval
  TP-2023-0083R01 – WI-110 on MetaIoT update: expected end dates changed, first TR (RDM-2023-0053R01-Skeleton_for_MetaIoT_TR) skeleton produced

## Slide 4: Highlights
Continued Activity in RDM
  WI-0015 - oneM2M Use Case: no changes
  WI-0098 - IoT for Smart Lifts 40% (no changes)
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 65%
  WI-0110 - metaverse IoT: 5%

## Slide 5: Next Steps
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5):
  Start using TS-0023 as a testbed for GitLab based processing (this implies a new baseline)
Advance the new work item: WI-0110 MetaIoT
Meeting minutes: RDM-2023-0055-RDM_#61_Minutes (THANKS Michael!)

## Slide 6: Next Meetings / Calls
Conference Calls
  1 conference call:
  RDM# 61.1 (Wednesday 20th September 13:00-15:00 UTC)
  RDM# 61.2 (Thursday 26th October 13:00-15:00 UTC)
  RDM# 61.3 (Wednesday 22th November 13:00-15:00 UTC)
RDM#62
  TP#62 (2023 4th December)
      Advance active WIs

## Slide 7
Thank You!