## Slide 1: RDM status report to TP#62
Group Name: oneM2M RDM WG1
Source: Massimo Vanetti, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: from 2023-12-04 to 2023-12-08
Agenda Item: TP#62 - Reports from Working Groups

## Slide 2: Summary
  RDM-2023-0017R01 discussed and agreed (Applying coming changes to XSD schemata provisioning)
  Contributions on MetaIoT discussed and agreed:
    RDM-2023-0058
    RDM-2023-0061R05
  Issues from GitLab examined: (TS-0023 : Data type of timeRangeLightDimmingValue of the slcParameterSetting ModuleClass) A solution has been proposed and agreed upon.
  A new WI on Digital Twins support proposed

## Slide 3: Items for DECISION in TP
CR Pack for approval
  TP-2023-0114: TS_0023_CR_Pack
  New TR/TS for approval
  NONE
New WI proposal for approval
  TP-2023-0104R01: WI proposal on Digital Twins enablement
  WI update for approval
  NONE

## Slide 4: Highlights
Continued Activity in RDM
  WI-0015 - oneM2M Use Case: no changes
  WI-0098 - IoT for Smart Lifts 40% (no changes)
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 65% NOTE: TS-0023 is a collection of diverse SDTs, entries are being added over time on as needed basis by contributors, it is a continuously ongoing task. The current content is already consistent and fit for the current release.
  WI-0110 - metaverse IoT: 10%

## Slide 5: Next Steps
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5):
  continue using TS-0023 as a testbed for GitLab based processing, this implies creating a new baseline and also a new CR: both these actions will be performed via GitLab for the very first time!
Advance the work item: WI-0110 MetaIoT
Meeting minutes: RDM-2023-0064 RDM 62 Minutes (THANKS Akash!)

## Slide 6: Next Meetings / Calls
Conference Calls
  3 conference call:
  RDM# 62.1 (2024-01-16 13:00-15:00 UTC)
  RDM# 62.2 (2024-01-30 13:00-15:00 UTC)
  RDM# 62.3 (2024-02-13 13:00-15:00 UTC)
RDM#63
  TP#63 (2024-02-26)
      Advance active WIs

## Slide 7
Thank You!