## Slide 1: RDM status report to TP#64
Group Name: oneM2M RDM WG1
Source: Massimo Vanetti, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: from 2024-04-22 to 2023-04-06
Agenda Item: TP#64 - Reports from Working Groups

## Slide 2: Summary
  Contributions on MetaIoT discussed and agreed (new baseline expected in the near future):
    RDM-2024-0005R02 “Use case for metaverse-based real-time smart farming”
  CR to TS-0023 discussed and agreed:
    RDM-2024-0014 “Initial_conversion_of_TS-0023_to_markdown”
  CR to TR-0001 discussed and agreed (on RDM#63.4):
    RDM-2024-0008R03 “change_request_TR-0001_with_advanced_semantic_discovery_use_cases”

## Slide 3: Items for DECISION in TP
CR Pack for approval
  TP-2024-0040: TP64_TR_0001_CR_Pack
  TP-2024-0041: TP64_TS_0023_CR_Pack
  TP-2024-0043: TP64_TS_0002_CR_PACK
  New TR/TS for approval
  None
New WI proposal for approval
  None
  WI update for approval
  None

## Slide 4: Highlights
Continued Activity in RDM
  WI-0015 - oneM2M Use Cases
  WI-0098 - IoT for Smart Lifts 40% (no changes)
  WI-0101 – Advanced Semantic Discovery
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI N/A NOTE: TS-0023 is a collection of diverse SDTs, entries are being added over time on as needed basis by contributors, it is a continuously ongoing task.
  WI-0110 - metaverse IoT: 15%
  WI-0118 - Digital Twins Enablement in oneM2M Discussion just beginning in TP#63, more progress expected in next TP

## Slide 5: Next Steps
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5):
  Continue using TS-0023 as a testbed for GitLab based processing,
  From now going onwards, contributors are required to make their contributions via the GitLab based new process
Advance work item: WI-0101 Advanced Semantic Discovery
Advance work item: WI-0110 MetaIoT
Advance work item: WI-0118 Digital Twins
New action: determine which RDM documents switch to the new markdown process and their priorities
Meeting minutes: RDM-2024-00?? RDM 64 Minutes (THANKS Akash!)

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 64.1 (2024-05-16 13:00-15:00 UTC)
  RDM# 64.2 (2024-06-06 13:00-15:00 UTC)
RDM#65
  TP#65 (2024-06-24)
      Advance active WIs

## Slide 7
Thank You!