## Slide 1: WG3 TDE64 Status Report
Group: TDE
Source: TDE WG Chair, Bob Flynn, Exacta GSS
TDE WG Vice-chair, Sherzod Elamanov, SyncTechno
Meeting Date: 2024-04-22 to 2024-04-26
Doc#: TP-2024-0046-TDE_status_report_to_TP64

## Slide 2: Summary
WG3 Objectives for TDE64
  Agree on baseline TSs/TRs
  Handle input contributions
  Schedule the next meetings
Status of WIs
WI number | Title | Status | Target Release | TP#63 | TP#64
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 100% | 100%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 50% | 50%
WI-0106 | Interoperability testing Release 4 | Active | R4 | 30% | 30%
WI-0107 | Developers guide series | Active |  | 60% | 60%
WI-0108 | Conformance Test Maintenance | Active |  | 45% | 45%
WI-0111 | oneM2M Architecture Icons | Active | R5 | 50% | 50%

## Slide 3: Item for Information
TDE had 4 sessions in TP64
Handled contributions
Markdown procedure
  Process has been started in every WG
Discussion of next Interop
  Schedule: Considering TP 66
  Topics: Protocol Bindings, Security, CSECSE Registration

## Slide 4: Item for DECISION
CR packs for approval
  TP-2024-0047-TP64_TS-0019_CR_Pack
    TDE-2024-0022-New_TP_for_Handling_invalid_NET_range_R4
  TP-2024-0048-TP64_TR-0039_CR_Pack
    TDE-2024-0034-Initial_conversion_of_TR-0039_to_Markdown

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE64.1: 23 May 2024 (THU) 12:00 – 13:30 UTC
  TDE64.2: 6 Jun 2024 (THU) 12:00 – 13:30 UTC
TPs
  TP#64 24 Jun – 28 Jun, 2024, virtual

## Slide 6: Thank You!