## Slide 1: WG3 TDE65 Status Report
Group: TDE
Source: TDE WG Chair, Bob Flynn, Exacta GSS
TDE WG Vice-chair, Sherzod Elamanov, SyncTechno
Meeting Date: 2024-06-24 to 2024-06-28
Doc#: TP-2024-0059-TDE_status_report_to_TP65

## Slide 2: Summary
WG3 Objectives for TDE65
  Agree on baseline TSs/TRs
  Handle input contributions
  Schedule the next meetings
Status of WIs
WI number | Title | Status | Target Release | TP#64 | TP#65
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 100% | 100%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 50% | 50%
WI-0106 | Interoperability testing Release 4 | Active | R4 | 30% | 30%
WI-0107 | Developers guide series | Active |  | 60% | 60%
WI-0108 | Conformance Test Maintenance | Active |  | 45% | 45%
WI-0111 | oneM2M Architecture Icons | Active | R5 | 50% | 50%

## Slide 3: Item for Information
TDE had 3 sessions in TP65
Handled contributions
Markdown procedure
  Minor adjustments to the “baseline generation” process
Discussion of next Interop
  Schedule: Considering TP 66
  Topics: Protocol Bindings, Security, CSECSE Registration

## Slide 4: Item for DECISION
CR packs for approval
  None

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE65.1: 18 Jul 2024 (THU) 9:00 – 10:30 UTC
  TDE65.2: 29 Aug 2024 (THU) 9:00 – 10:00 UTC
TPs
  TP#66 9 Sep – 13 Sep 2024, ETSI

## Slide 6: Thank You!