## Slide 1: RDM status report to TP#70
Group Name: oneM2M RDM WG1
Source: Massimo Vanetti, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: from 2025-06-23 to 2025-06-27
Agenda Item: TP#70 - Reports from Working Groups

## Slide 2: Summary: CRs Agreed, 1/3
  New CRs agreed against TS-0023, all for rel. 5:
Doc nb | Short name
RDM-2025-0054 | Update draft history
RDM-2025-0056 | clause 5.8 (device management) clean-up and added short names
RDM-2025-0057 | Clean-up Annex C
RDM-2025-0058R01 | Clean-up Annex D
RDM-2025-0059 | Correct case of mass attribute in bodyCompositionAnalyser
  Agreed in RDM#69.1

## Slide 3: Summary: CRs Agreed, 2/3
  New CRs agreed against TS-0023, all for rel. 5:
Doc nb | Short name
RDM-2025-0061 | General clean-ups and table corrections
RDM-2025-0062 | Fixed editor notes after conversion
RDM-2025-0063 | Fixed informative references section
  Agreed in RDM#69.2

## Slide 4: Summary: CRs Agreed, 3/3
  New CR agreed against TS-0002, for rel. 4:
Doc nb | Short name
RDM-2025-0072 | EditorialCorrections(R4)
  New CR agreed against TS-0011, for rel. 4:
Doc nb | Short name
RDM-2025-0052R01 | TS-0011 initial conversion

## Slide 5: Summary: New Baselines
Doc nb | Short name
RDM-2025-0055 | TR-0001_v5_2_1_baseline
RDM-2025-0065 | TS-0023 v5.7.0 baseline
RDM-2025-0066 | TR-0001 v5.2.2 baseline
RDM-2025-0070 | TS-0002 v5.4.0 baseline
  Note:
  RDM-2025-0055 was agreed in RDM#69.1

## Slide 6: Items for DECISION in TP
CR Packs for approval
  TP-2025-0051-TP70_TS-0023_CR_Pack
  TP-2025-0052-TP70_TS-0011_CR_Pack
  TP-2025-0053-TP70_TS-0002_CR_Pack
  New TR/TS for approval
  None
New WI proposal for approval
  None
  WI update for approval
  None

## Slide 7: Highlights
WI | Full Name
WI-0015 | Use Cases Collection
WI-0104 | SDT based Information Model and Mapping for Vertical Industries - SIMVI
WI-0116 | Maintenance of oneM2M Release 2, 3 and 4
WI | Full Name | Progress % | Comments
WI-0098 | IoT for Smart Lifts | 40 | No change
WI-0110 | Enablement of IoT in the metaverse | 35 | No change
WI-0118 | Digital Twins Enablement in oneM2M | 0 | No change
Tasks that are continuously ongoing (for these a percentage of progress is meaningless)
Other Tasks

## Slide 8: Next Steps
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5):
  contributors are required to make their contributions via the GitLab based new process
WI-0116 Maintenance Work:
  contributors are required to make their contributions via the GitLab based new process
Advance work item: WI-0101 Advanced Semantic Discovery (SDS WI)
Advance work item: WI-0110 MetaIoT
Advance work item: WI-0118 Digital Twins
New action: determine which RDM documents switch to the new markdown process and their priorities
Meeting minutes: RDM-2025-0073 RDM 70 Minutes (THANKS Kim!)

## Slide 9: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 70.1 (2025-07-24 13:00-15:00 UTC)
  RDM# 70.2 (2025-08-28 13:00-15:00 UTC)
RDM#71
  TP#71 (2025-09-08 … 2025-09-12)
      Advance active WIs

## Slide 10
Thank You!