## Slide 1: RDM status report to TP#72
Group Name: oneM2M RDM WG1
Source: Massimo Vanetti, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: from 2025-11-10 to 2025-11-14
Agenda Item: TP#72 - Reports from Working Groups

## Slide 2: Summary: CRs Agreed
New CRs agreed against TS-0002 *:
Doc nb | Short name
RDM-2025-0079R01 | New requirements for Swarm Computing
RDM-2025-0080 | New requirements for Service Continuity
New Input Contribution agreed against TR-0069 v0.4.0:
Doc nb | Short name
RDM-2025-0087 | Updates on ITU-T SG20 Metaverse-related Standardization Activities

## Slide 3: Summary: New Baselines
  None for TP#71
Doc nb | Short name
RDM-2025-0084R01 | TS-0002 v5_5_0 baseline
RDM-2025-0085 | TR-0001 v5_3_0 baseline
RDM-2025-0090 | TR-0069 v0.5.0 baseline

## Slide 4: Items for DECISION in TP
CR Packs for approval
  TP-2025-0084-TP72_TS-0002_CR_Pack (approved at the opening TP)
  New TR/TS for approval
  None
New WI proposal for approval
  None
  WI update for approval
  None

## Slide 5: Highlights
WI | Full Name
WI-0015 | Use Cases Collection
WI-0104 | SDT based Information Model and Mapping for Vertical Industries - SIMVI
WI-0116 | Maintenance of oneM2M Release 2, 3 and 4
WI | Full Name | Progress % | Comments
WI-0098 | IoT for Smart Lifts | 40 | No change
WI-0110 | Enablement of IoT in the metaverse | 50 | 
WI-0118 | Digital Twins Enablement in oneM2M | 0 | No change
Tasks that are continuously ongoing (for these a percentage of progress is meaningless)
Other Tasks

## Slide 6: Next Steps
Continue to advance Smart Lifts WI-0098
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5):
  contributors are required to make their contributions via the GitLab based new process
WI-0116 Maintenance Work:
  contributors are required to make their contributions via the GitLab based new process
Advance work item: WI-0101 Advanced Semantic Discovery (SDS WI)
Advance work item: WI-0110 MetaIoT
Advance work item: WI-0118 Digital Twins
New action: determine which RDM documents switch to the new markdown process and their priorities
Meeting minutes: RDM-2025-0091R01 RDM 72 Minutes (THANKS Kim!)

## Slide 7: Next Meetings / Calls
Conference Calls
2 conference call:
  RDM# 72.1 (2025-12-18 13:00-15:00 UTC)
  RDM# 72.2 (2026-01-15 13:00-15:00 UTC)
RDM#73
  TP#73 (2026-01-19 … 2026-01-23)
      Advance active WIs

## Slide 8
Thank You!