| MINUTES |  |
| --- | --- |
| Meeting: | TP 72 online & F2F |
| Chair: Vice Chair: | Roland Hechwartner, Deutsche Telekom, ETSI roland.hechwartner@magenta.at JaeSeung Song, Sejong University, ETSI |
| Secretary: | Karen Hughes, ETSI karen.hughes@etsi.org |
| Meeting Date: | 2025-11-10 – 2025-11-14 |
| Meeting Details: | Hybrid meeting |
| Intended purpose of document: | Decision Discussion Information Other <specify> |
| Template Version:23 February 2015 (Do not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1	Opening Plenary

  - Welcome

Roland Hechwartner, Deutsche Telekom, Chair of the oneM2M Technical Plenary, opened the 72nd oneM2M Technical Plenary. He thanked those present for attending in person as well as those who have dialled in. He also introduced the TP leadership team and thanked MTSPB along with KETI, TTA and ETSI for hosting the meeting which has been sponsored by the indico Global project (funded by the European Union).

He also advised the delegates to read the legal notices on the cover page of the agenda as well as the statement regarding engagement with companies added to the U.S Export Administration Regulations entity list in oneM2M activities. This may be found on the oneM2M external website: http://www.onem2m.org/about-onem2m/intellectual-property-rights#EAR.

Normarinee (Rinee) Mohd Nor, CEO of the Malaysian Technical Standards Forum Bhd (MTSFB) addressed the participants and welcomed them to the beautiful and dynamic city of Kuala Lumpur.  She expressed her delight at hosting this gathering of global leaders and experts in the field of IoT.

In particular, she wished to mention Roland Hechwartner, Chair of the Technical Plenary, to thank him for his guidance and commitment to advancing the work of IoT worldwide.

Marcello Pagnozzi, Director of the Standards Development Center, ETSI, was also thanked who liaised with the InDiCo Global project to help ensure that this event happened. The collaboration between ETSI and the InDiCo Global project has been key to ensuring its success .

SeungMyeong Jeong, KETI, was also sincerely thanked for his tireless and very valuable support, input and efforts to ensure that this event took place.

Rinee also stated that her hope for the future would be that MTSFB and Malaysia, could work hand in hand to shape the future of IoT standardization together with oneM2M.

MTSFPB was founded in June 2004, 21 years abo and has been collaborating with many other SDOs, (TTA, TSDSI, …) they are very happy to be working with ETSI for the very first time. This is just the first of many milestones and it would be wonderful if a continued discussion would take place between ETSI and oneM2M to further the work of IoT in the Southeastern Asia area.

She ended by thanking oneM2M for choosing MTSFPB and Malaysia for this meeting and looks forward to further collaboration.

Roland welcomed the MTSFPB and Malaysian delegation to the meeting and explained that while this may be the first meeting in Malaysia, he hoped that is would not be the last. He would like to take this week to discuss future collaborations with MTSFPB and Southeastern Asian companies. He expressed his wish to spend the Industry Day talking to Malaysian companies and explaining in more detail what oneM2M is and what we can offer. He explained that oneM2M is very much looking forward to working closely with MTSFPB, and eventually they could become the Southeastern Partner for oneM2M.

Roland reiterated the words of Rinee, Kuala Lumpur is indeed a beautiful and dynamic city and has been very welcoming to oneM2M and what a privilege to right in the centre to enjoy everything this city has to offer.

  - Meeting logistics

Schedule

| TP-2025-0081 | Weekly Schedule TP72 | Roland Hechwartner, TP Chair |
| --- | --- | --- |

Schedule updated

TP-2025-0081 was AGREED

Observers

Normarinee Mohd Nor (CEO)

Norazlina Dato’ Ghazali, Head, Standards Department

Humariah Ahmad Nasir, Manager, Standards Department

Muhaimin Mat Salleh, Manager, Standards Department

Norkhadhra Nawawi, Senior Executive, Standards Department

Khairul Fadil Kamaruddin, Senior Executive, Standards Department

Alisa Rafiqah Adenan, Executive, Standards Department

Dr Siti Hasunah Mohammad, Executive, Value Creation Department

Anyone missing from this list should inform Karen so that the list may be updated

Guests may ask questions and should feel free to ask as many as they have. They may not provide contributions to the meeting, however as a first time participant, it was fel that it may be too early for this step.

1.3	Meeting objectives

Release 5:

- Planning finalization of release 5

Release 6 Milestones (initial)

- Freeze dates: Stage 1 TP#73; Stage 2 TP#76; stage 3 TP#77

- Finalization Q2 2027     – alignment with ESTIMED project

ITU-T SG20 transposition - update

It was agreed that this would not be discussed during this week but will be on the agenda for the next TP meeting when more information is available.

ESTIMED project: update

Academia Relations Group. Next steps

Future Meetings

- 2026 meeting schedule: see TP-2024-0088R04-Proposed_meeting_dates_for_2026

  - TP 73 Hosted by ETSI in Sophia Antipolis

  - TP 75 Hosted by the University of British Columbia in Vancouver

  - TP 77 Hosted by ETSI in Sophia Antipolis

Work Programme Management status:

- https://git.onem2m.org/technical-plenary/wpm

  - Any additional information to be added? (expected finalization, links to WID, …)

1.5	MARCOM

- Dedicated session on Friday at 11:00

2	Review & agreement of agenda

| TP-2025-0083 | Agenda TP72 | Roland Hechwartner, TP Chair |
| --- | --- | --- |

TP-2025-0062R02 was AGREED

3	Review & agreement of previous minutes

| TP-2025-0077 | Minutes TP71 | Karen Hughes, ETSI |
| --- | --- | --- |

Agreed by correspondence

TP-2025-0077 was AGREED

4	Review of open action status

There are no open actions

5	Consideration of input documents / items for action at opening plenary

5.1	New / updated Work Items

| TP-2025-0079R01 | Update to WI-0120 | Bob Flynn; JaeSung Song |
| --- | --- | --- |

TP-2025-0079R01 was AGREED

5.2	Liaison Statements

None

5.3	Update from ESTIMED project

| TP-2025-0080 | ESTIMED First Progress Report (D1.1) | Joachim Koss, ETSI STF685 Leader |
| --- | --- | --- |

It was felt that this is important work, and questions were raised over the next steps as far as oneM2M are concerned following the publication of the TR.

Joachim explained that there is still a lot of work to be carried out and this is only the first step in producing the deliverables, teaching material, software etc that are included in this project. TR-0080 and TR-0077 are also part of this project. He explained that oneM2M has adapted the timeline of Release 6 to align with the deadlines of this project.

Full details of the entire work plan can be found in TP-2025-008, it would take too long to go through it all during this presentation however interested delegates are welcome to read through when they have time. This

This is a project which will run over 3 years.

TP-2025-0080 was AGREED

| TP-2025-0086 | ESTIMED D6.5 Post-event_Hackathon__1_Report | Joachim Koss, ETSI STF685 Leader |
| --- | --- | --- |

Congratulations were expressed to the winners of this Hackathon.

It was felt that the hackathons are an important part in the process of standardization and should be an integral part of the process. They also show how standardization work can map into the real world.

Participants from oneM2M and India would be very welcome to join the next hackathon which is scheduled for October 2026 which will run over several weeks.

TSDSI would be happy to present this to their members.

TP-2025-0086 was AGREED

5.4	RDM CR pack

| TP-2025-0084 | TP72_TS-0002_CR_Pack | RDM Chair |
| --- | --- | --- |

TP-2025-0084 was AGREED

6	Any other business

| TP-2024-0088R02 | Proposed meeting dates for 2026 | Karen Hughes, Secretariat |
| --- | --- | --- |

TP-2024-0088R02 was AGREED

| TP-2025-0082 | Introduction to New Members | Roland Hechwartner, TPC, Deutsche Telekom |
| --- | --- | --- |

Roland encouraged those who have not attended a oneM2M meeting before to join the New Members session during lunch break on Tuesday 11 November.

This session should be interactive and participants are encouraged to ask questions.

TP-2025-0082 was NOTED

== Recess ==

10	Closing plenary

10.1	Welcome Back

11	Consideration of input documents / items for action at closing plenary

11.1	New / updated Work Items

11.2	Liaison Statements

| TP-2025-0097 | LS on the determination of draft Recommendation ITU-T Y.4420-rev | ITU-T Study Group 20 |
| --- | --- | --- |

This LS is for information only. Massimo will have a look and see where the synergies between oneM2M work and this ITU-T work

Questions raised on whether this references the oneM2M related deliverables. The expectation is that it is inline with the oneM2M and SmartM2M.

It was felt that if there is alignment between oneM2M work, this is a good example of how the oneM2M work is finding its way into the ITU-T.

TP-2025-0097 was NOTED

11.2		Reports from Working Groups

Requirements & Domain Models – WG1

| TP-2025-0091 | RDM_status_report_to_TP72 | RDM Chair |
| --- | --- | --- |

TP-2025-0091 was NOTED

System Design & Security – WG2

| TP-2025-0096 | SDS Report to TP72 | SDS chair |
| --- | --- | --- |

It was noted that some ETSI references had replaced the oneM2M references in a oneM2M TR. This should not happen, and the issue will be fixed offline.

It was agreed that an update to the oneM2M templates is needed.

WI-0119 – rapporteur not attended oneM2M in some time, so no progress has been made. This may impact WI-0112.

It was suggested that a WI should be attached to a Release which would mean that two WIs would be needed – one for normative work and one for informative work. Roland explained that this was not the case in the past, a WI was not dedicated to a particular Release. Looking at the timeline of the WI should give an indication of which Release a WI is targeting.

TR-0080 is a good example where the TR is targeting Rel-5 whereas the TS proposed under the same WI will be in Rel-6.

TP-2025-0096 was NOTED

| TP-2025-0093 | TP72 TS 0001 CR Pack | SDS chair |
| --- | --- | --- |

CRs were APPROVED

TP-2025-0093 was AGREED

| TP-2025-0094 | TP72 TS 0004 CR Pack | SDS chair |
| --- | --- | --- |

CRs were APPROVED

TP-2025-0094 was AGREED

| TP-2025-0095 | TP72 TS 0010 CR Pack | SDS chair |
| --- | --- | --- |

CRs were APPROVED

TP-2025-0095 was AGREED

| TP-2025-0088 | TR-0080 for approval | Bob Flynn, Exacta GSS |
| --- | --- | --- |

Bob briefly described the contents of this TR which is closely linked to TR-0077

The agreement of this TR means that the work of the ESTIMED project is on time.

TR-0080 Use cases for oneM2M and MEC deployment scenarios and services v5.0.0 was APPROVED

TP-2025-0088 was AGREED

Action TP72-001: Karen to upload TR-0080 as a permanent document - COMPLETED

Testing & Developers Ecosystem – WG3

| TP-2025-0090 | TDE_72_Report | TDE Chair |
| --- | --- | --- |

The award ceremony for the hackathon will be held on Friday 2025-11-28th at 16:30 KST. It will be a hybrid event and the agenda, and the zoom link will be shared in the coming days.

TP-2025-0090 was AGREED

| TP-2025-0089 | TP_72_TS-0025_CR_PACK | TDE Chair |
| --- | --- | --- |

CRs were APPROVED

TP-2025-0089 was NOTED

Work Programme Management status

| TP-2025-0099 | WPM Status Report to TP72 | Volker Leisse (ETSI) |
| --- | --- | --- |

The TR list has not yet been added but Volker aims to do this shortly.

The WI sheet does need to be updated for clarification

There is some housekeeping to be done and some WIs need to be closed. Delegates/Rapporteurs are invited to look at this contribution so that those WIs that are completed can be formally closed.

Confirmed that this is not completely aligned with the Control Document. This list reflects the latest versions on the oneM2M portal. The ETSI transposition list only shows those that have been published so far. There are still some deliverables to be published by ETSI. The ratified documents referenced in the Control Document will be transposed and published by ETSI.

Peter, SDS Chair expressed his thanks to Volker for his work on this list.

There are some TRs that have not been published and some tidying up of those is needed. Volker confirmed that this information is taken directly from the portal and the intention is that we go through this information and update where needed.

TSDSI has also transposed the Rel-4 deliverables, and it was thought useful that this list is also shared with the group. Volker welcomes the list from TSDSI so that it can be included in this list. TSDSI has been maintaining a list of all deliverables transposed by all Partners and are happy to share this information with Volker.

TP-2025-0099 was NOTED

12	Review meeting objectives

1.3	Meeting objectives

Release 5:

- Planning finalization of release 5

Release 6 Milestones (initial)

- Freeze dates: Stage 1 TP#73; Stage 2 TP#76; stage 3 TP#77

- Finalization Q2 2027     – alignment with ESTIMED project

ITU-T SG20 transposition - update

It was agreed that this would not be discussed during this week but will be on the agenda for the next TP meeting when more information is available.

ESTIMED project: update

Two presentations on this project

one TR approved

Academia Relations Group. Next steps

No updates however during the Industry Day much interest was expressed from MTSFB universities.

Future Meetings

- 2026 meeting schedule: see TP-2024-0088R04-Proposed_meeting_dates_for_2026

13	Next meetings

| TP-2025-0092 | Invitation to TP73 in Sophia Antipolis France | Karen Hughes, ETSI |
| --- | --- | --- |

Roland thanked ETSI for hosting oneM2M once again.

TP-2025-0092 was NOTED

14	Any other business

There was no other business to discuss.

15	Closure of the meeting

Roland thanked MTSFB for their hospitality and expressed his hope that this was just the start of a great collaboration. The facilities were great and the welcome was second to none

He also thanked the InDiCo Global project and the European Union.

He expressed his heartfelt thanks to the organizers of the Industry Day and the participants of this event. It was a very interesting day with great presentations and interesting and lively discussions.

All in all this was a very productive meeting and Roland thanked all those who participated either in person or online.