	Doc# oneM2M-TP WPM-2013-0003_oneM2M_Release_Definition.doc 
Input Contribution
	[image: image1.png]






	INPUT CONTRIBUTION

	Group Name:*
	Work Programme Management AHG

	Title:*
	oneM2M Release Definition

	Source:*
	Convenor Joachim Koss, Cinterion
joachim.koss@gemalto.com

	Contact:
	

	Date:*
	2013-04-09

	Abstract:*
	

	Agenda Item:*
	7.3

	Work item(s):
	all

	Document(s) 

Impacted*
	

	Intended purpose of

document:*
	 FORMCHECKBOX 
 Decision

 FORMCHECKBOX 
 Discussion

 Information

 Other <specify>

	Decision requested or recommendation:*
	


oneM2M IPR STATEMENT

Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by all provisions of IPR policy of the admitting Partner Type 1 and permission that all communications and statements, oral or written, or other information disclosed or presented, and any translation or derivative thereof, may without compensation, and to the extent such participant or attendee may legally and freely grant such copyright rights, be distributed, published, and posted on oneM2M’s web site, in whole or in part, on a non-exclusive basis by oneM2M or oneM2M Partners Type 1 or their licensees or assignees, or as oneM2M SC directs.
1
Rational

Currently the oneM2M Work Programme consists of Work Items with associated deliverables but without showing potential dependencies between them and without a specified Release allocation.
Planning and managing the first package of oneM2M documents (Release 1) needs definitions for Release 1 content and time line. This forms the essential basis for a solid oneM2M Programme Management.
Reference: oneM2M-TP-2013-0099R01-TP3_Minutes
“The oneM2M Release 1 is expected to be a minimal deployable solution. What a minimal deployable solution is remains to be decided and work programme management established.”
2
Current oneM2M Work Programme

The following figure shows the current planning of the oneM2M Work Programme, which contains all Work Items and deliverables including time lines.
Reference: oneM2M-TP-2013-0221R03-oneM2M_Working_Programme
[image: image1.png]
3
Criteria and Process for Release Building

The main fundamental topic to clarify is:
What is a minimal deployable solution - first package of oneM2M documents (Release 1)?
The following bullets shall serve as discussion items and do not represent any recommendation:
3.1
Criteria
Technical scale/content of the first package
· List of deliverables allocated to Release 1 (forming the package)
· Content amount of each deliverable

· Release definition based on features, requirements, completeness of stage 1, 2 3
(Requirements, Architecture, Protocol)?

· Horizontal approach: comprehensiveness of features from requirement through architecture to protocol

· Time versus scale
· First target users/implementers of the package
· What can potential implementers of oneM2M Release 1 specifications do with them (prototypes, demos, products)?
3.2
Process
The method how to form the first package definition
· Discussion on TP level
· Discussion on WG level

· Dependencies between deliverables

· Consolidation of discussion results by Work Programme Management AHG and providing a proposal for approval to TP#5?
�








© 2013 oneM2M Partners
                                                                                                     Page 3 (of 3)



[image: image2.emf]