	Doc# TP WPM-2016-0012-Minutes_WPM_22-1.doc 
	[image: image1.png]






	MINUTES

	Meeting:
	WPM 22.1 

	Chair:
	Roland Hechwartner, Deutsche Telekom, roland.hechwartner@t-mobile.at

	Secretary:
	Karen Hughes, ETSI

	Meeting Date:
	2016-04-27

	Meeting Details:
	WPM conference call (ordinary meeting)



	Intended purpose of

document:
	 Decision

 Discussion

 Information

 Other <specify>

	Template Version:23 February 2015 (Dot not modify)


oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1
Opening of the meeting


1.1
Welcome
Roland opened the meeting and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.
1.2
Objectives 
· Work Program Status review

· See the updated oneM2M work Programme overview:
·  ADM-0001-oneM2M_Work_Program-V22_0_0
· See also the web page with a link to all of the TSs and TRs along with the Rapporteurs for each and also listing the related Work Items:

· http://member.onem2m.org/static_Pages/others/WPM-pages/TR-TS_List.htm
· Status of Release 2

· Current status of use of Abbreviations and Definitions in TSs

· Discussion and proposed way forward

· Release 2 description document

· (re-) define goal of the document e.g. “container” for portal-content?

· Discussion and potential decision on proposed way forward

· Release Timing Considerations

· Release 2 and beyond

2
Review & Approval of Agenda


	TP WPM-2016-0011
	Agenda WPM 22-1
	WPM Convenor (Roland Hechwartner)


TP-WPM-2016-0011 was NOTED

TP-WPM-2016-0011R01 was AGREED
3
Review & Approval of Previous Minutes
	TP WPM-2016-0010
	Minutes WPM-22
	Karen Hughes, Secretariat


TP WPM-2016-0010 was AGREED


4
Review of open Action Status
None.

5
Contributions


5.1
Contributions on Work Program Status 
	ADM-0001
	oneM2M Work Programme
	WPM Convenor (Roland Hechwartner)


ADM-0001 was NOTED

WI-0030 may not be ready for Release-2 but this was not felt to be an issue as it had not been advertised as being part of Rel-2.
Some discussion on the inconsistencies in the abbreviations throughout the oneM2M deliverables. It was agreed to bring this discussion to the coordination group. There was a suggestion that the individual rapporteurs could also be contacted as not all attend the coordination meetings and calls. Roland and Karen will work together to prepare an input contribution to highlight the issue.
5.2
Release 2 description document
	TP WPM-2015-0001R03
	Release_2_control_document
	WPM Convenor - Roland Hechwartner


There had been some offline discussions with the Ultan Mulligan (Vice Chair of MARCOM) and it was felt that this information could be made available via the external web to inform interested parties what is contained in Release 1 and Release 2 and perhaps even explain the differences. The marketing group could take this document and update the web with this information, using 'marketing language'.

It was felt that the feature descriptions were useful, both for Rel-1 and Rel-2. It was felt that listing the CRs would be too much work and may be useful internally but not of interest externally. Need to take into consideration the needs of developers as more details may be needed and this could be more technical than marketing. 

It was suggested that this issue should also be discussed during the coordination group meeting in Seoul as it is not only related to the WPM group.
TP WPM-2015-0001R03 was NOTED

5.2
Release Timeline Consideration 

	TP WPM-2016-0009
	Release Timeline Discussion
	WPM Convenor (Roland Hechwartner)


Need to discuss whether an interim meeting for Stage 3 work will be needed.

Contents for Rel-3 also need to be discussed. These discussions could take place in WPM, Coordination or TP meetings. The work on Rel-3 has been scheduled to start mid-2016 which is fast approaching. Resources from members needs also to be taken into account. Timeline for Release 3 also needs to be discussed

TP WPM-2016-0009 was NOTED

6
Planning for next Meetings
6.1
Face to Face Meetings

WPM 23: Tuesday 17th May 2016 (lunchtime).
8
Any other business
It was suggested that any new Work Items should be presented to WPM prior to being brought to TP. This would mean that any 'housekeeping' issues such as checking the template, typos, supporting companies etc. would be corrected in WPM rather than spending TP time on these minor issues. Once the WI is presented to TP, WPM can confirm that it has been checked. Feedback requested on this issue.
9
Closure of meeting
Roland thanked the participants and closed the meeting.
Annex A
Participants List
	François Ennesser
	francois.ennesser@Gemalto.com

	Karen Hughes
	karen.hughes@etsi.org

	Laurent Velez
	laurent.velezi@etsi.org

	Nick Yamasaki
	nr-yamasaki@kddi.com

	Patricia Martigne
	patricia.martigne@orange.com

	Roland Hechwartner
	roland.hechwartner@t-mobile.at


© 2016 oneM2M Partners

Page 3 (of 3)

[image: image1.png]