	Doc# TP WPM-2017-0008-Minutes_WPM_27-1.doc 
	[image: image1.png]






	MINUTES

	Meeting:
	WPM 27.1 

	Chair:
	Roland Hechwartner, Deutsche Telekom, roland.hechwartner@t-mobile.at

	Secretary:
	Karen Hughes, ETSI

	Meeting Date:
	2017-02-28

	Meeting Details:
	WPM conference call (ordinary meeting)



	Intended purpose of

document:
	 Decision

 Discussion

 Information

 Other <specify>

	Template Version:23 February 2015 (Dot not modify)


oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1
Opening of the meeting


1.1
Welcome
Roland opened the meeting and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.
1.2
Objectives 

· Work Program Status review
· Status of Release 2

· Discuss the necessity of ratifying an updated set of specifications
· Release Timing Considerations

· Review of R3 milestones

· Maintenance of Release 1

· Guidelines for Rapporteurs for permanent documents

· Format for uploading to the portal

 2
Review & Approval of Agenda


	TP_WPM-2017-0007
	Agenda_WPM27_1
	Roland Hechwartner, WPM Convenor


TP-WPM-2017-0007 was NOTED
TP-WPM-2017-0007 R01 was AGREED

3
Review & Approval of Previous Minutes
	TP WPM-2017-0006
	Minutes_WPM_27
	Karen Hughes (ETSI)


TP WPM-2017-0006 was
AGREED
4
Review of open Action Status
None.

5
Contributions


	TP WPM-2017-0026R01
	Work Item Status %comp TP27
	Roland Hechwartner, WPM Convenor


Update the WI-0064 to change the title of the TR in this Work Item.

Suggested to highlight those specs that will be included in Rel-3 as the list doesn’t seem to be complete in the list of TSs. It was agreed that some clarification should be added to the excel sheet.

TP WPM-2017-0026R01 was NOTED
5.1
Guidance for Rapporteurs uploading permanent documents

While this is not entirely a WPM issue it was felt that in order to keep the wpm area consistent some guidelines for Rapporteurs should be provided.

It was agreed that both clean & revision marked versions of the deliverable should be included in a zip file.

It was suggested that a notification on the upload area of the portal, when uploading the permanent docs would be useful to act as a reminder to the rapporteurs - Karen will look into this possibility.

5.2
Release 2 control document
	ADM-0011 
	Release 2 Control Document
	Roland Hechwartner


It was agreed that there are no Release 2 updated deliverables seeking ratification at TP28
No decision has been taken as yet on whether or not to accept new Work Itmss however it was felt that it should be clarified that no new requirements for Rel-3 will be accepted
It was also suggested that accepting new WIs for Rel-4 may divert attention from the work ongoing for Rel-3 however no discussion or decision on this has taken place

There has however, been a discussion on the Rel-4 requirements and it was felt that as soon as requirements for Rel-4 are agreed then a new Rel-4 version of the requirements document will be produced.

Rel-3 will be ratified in the September/November timeframe

ADM-0011 was NOTED

6
Planning for next Meetings
6.1
Face to Face Meetings

WPM 27: one WPM session on Tuesday lunchtime during the TP week.
8
Any other business
There was no further business to discuss 

9
Closure of meeting
Roland thanked the participants and closed the meeting.
Annex A
Participants List
	Name
	Company

	Hechwartner, Roland
	roland.hechwartner@t-mobile.at

	Karen Hughes
	karen.hughes@etsi.org

	Kazunori Matsuo (TTC)
	matsuo@s.ttc.or.jp

	Nick YAMASAKI
	nr-yamasaki@kddi.com

	Peter Kim
	gtm_1@list.onem2m.org

	Yongjing Zhang
	zhangyongjing@huawei.com


© 2017 oneM2M Partners

Page 3 (of 3)

[image: image1.png]