	Doc# TP WPM-2017-0017-Minutes_WPM30.doc 
Agenda
	[image: image2.png]





	Doc# TP WPM-2017-0017-Minutes_WPM30.doc

	[image: image1.png]






	MINUTES

	Meeting:
	WPM 30

	Chair:
	Roland Hechwartner, Deutsche Telekom 



	Secretary:
	Karen Hughes, ETSI

	Meeting Date:
	13 July 2017

	Meeting Details:
	Face-to-face meeting 

Memphis, USA

	Intended purpose of

document:
	 Decision

 Discussion

 Information

 Other <specify>

	Template Version:23 February 2015 (Do not modify)


oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1
Opening of the meeting


1.1
Welcome

Roland opened the meeting, welcomed the delegates and reminded them to read the legal notices on the cover page of the Agenda for this meeting.
1.2
Objectives.
· Work Program Status review
· Release Timing Considerations

· High level Summary of Release 3 Features 

· Status of Release 2 and planning/ratification of Release 2 A
· Preparation for MoW – discussion: Process for Smart Device Template – Development

2
Review & Approval of Agenda


	TP WPM-2017-0016
	Agenda WPM30
	Roland Hechwartner (WPM Convenor)


TP WPM-2017-0016 was NOTED
TP WPM-2017-0016 was AGREED
3
Review & Approval of Previous Minutes
	TP WPM-2017-0014
	Minutes WPM 29
	Karen Hughes, Secretariat

	TP WPM-2017-0015
	Minutes WPM 29-1
	Karen Hughes, Secretariat


Will be agreed by correspondence
4
Review of open Action Status
None.

5
Contributions


5.1
Contributions on Work Program Status 

	ADM-0001
	oneM2M Work Programme
	V 29.2.0

	ADM-0001
	oneM2M Work Programme
	V29.3.0

	TP-2017-0109R02
	Release 3 Summary
	TP VC / ARC VC


Stage 2 freeze is planned for the end of this week.

ARC: It was felt that the stage 2 work is almost ready to freeze, however there may be some exceptions that will need to be agreed by the TP. In particular the NIDD optionality is the only major feature missing from the 3GPP Interworking

SEC: Rel-2A is impacting the work on Rel-3. Some of the Rel-3 mirror CRs may need to be delayed until one of the conference calls following this meeting.

MAS: Should be ok to freeze. May need an exception for the Generic Interworking.

The exceptions will be presented to the plenary on Friday and if these are accepted then Stage 2 may be frozen.

How feasible is it to freeze Stage 3 at the end of September?

ARC: matching data types with 3GPP when they have not yet defined them, may be problematic. It was felt that it may be tough to finish in time for September. 

It was felt that it was not realistic to freeze the Stage 3 work in one meeting cycle.

TP-2017-0109R02 was NOTED
5.2
Release 2 control document

	ADM-0011
	Release 2 Control Document
	


ADM-0011 was NOTED
	TP-2017-0128R01
	Draft_Release_2A_Control_Document
	Roland Hechwartner, WPM Convenor


The TRs will be decided on a case by case basis

Developer guides that are ready this week will be sent to EditHelp next week 

The list of TRs was updated. Some have been removed as they are not relevant for this release.
Ratification will take place in India 'Bangalore Release'?
TP-2017-0128R01 was NOTED

6
Process for Smart Device Template – Development

	MAS-2017-0148
	SDT development procedure discussion
	Laurent Velez, ETSI


It was felt that this process should be harmonized and used by all the Working Groups. Further discussion needed
As this is a MAS WG document, no disposition was given
7
Planning for next Meetings

7.1
Conference Call: 
	05-Sep
	12:30-14:00
	WPM 30.1
	https://global.gotomeeting.com/join/301094149


7.2
Face to Face Meetings

WPM 31: one WPM session on Tuesday lunchtime during the TP week.
8
Any other business
There was no other business to discuss
9
Closure of meeting
Roland thanked the participants and closed the meeting.
© 2017 oneM2M Partners

Page 1 (of 3)
© 2017 oneM2M Partners

Page 3 (of 3)

[image: image1.png][image: image2.png]