## Slide 1: Draft TST #35 WG Status Report
Group Name: TST
Source: TST WG Chair, JaeSeung Song (KETI, jssong@sejong.ac.kr )
Meeting Date: 2018-05-22 to 2018-05-25
TST-2018-0092-draft_TST#35_meeting_report

## Slide 2: Summary
WG6 Objectives for TST 35
  Working on the development of new Test Purposes (TPs) for Rel-2 and Rel-3
  Publish oneM2M Rel-1 Conformance Testing Specs
  Joint workshop with GCF for oneM2M Certification
Status
  Developer guides:
    TR-0038, Security DG  98% (clean-up and proof reading are left)
    TR-0047, 3GPP Interworking DG  80%
    TR-0051, Developers API  40%
  Conformance testing specs  Done
  On track developing Rel-2 and Rel-3 TPs

## Slide 3: Item for DECISION
TSes for approval
  TS-0017  TST-2018-0085
  TS-0018  TST-2018-0053
  TS-0019  TST-2018-0076
CR packs for approval
  None

## Slide 4: Action Items
Develop new Interop. Test cases:
  (AP1) Location policy : C-Dot
  (AP2) Announcement : ETSI
  (AP3) Non-Blocking : Convida Wireless
  (AP4) Polling channel : KETI
  (AP5) Time series : KETI
  (AP6) CSE-CSE registration : ETSI
  (AP7) Security e.g., PSK test case : Convida Wireless
  (AP8) A scenario-based test case : TTA

## Slide 5: Items for Information (Workshop with GCF)
Summary:
  An half-day (09:00~12:00) and additional work on afternoon
  Around 25~30 participants (three delegates from GCF)
  Resolved most key items (e.g., database design, migration schedule, reviewed GCF oneM2M certification Work Item Descriptions)
  Plan for next steps
  A big handshake
  Migration is on track
GCF is currently finalising the oneM2M Certification Program, targeting a launch date in early Q1/2019
Joint communication (PR) with oneM2M, GCF and TTA (Q3/2018)
Invitation to GCF Steering Meeting on June (TTA, Convida?, KETI?, and ?? )
Rapporteurship of GCF oneM2M certification (TBD, TTA??)
Formal relationship between GCF and oneM2M: ILC will help on this

## Slide 6: Items for Information
Interop 6
  Date: July (09. July ~ 13. July)
  Venue: Washington D. C., USA
  Host: ETSI & TTA
  Interop. Testing Coverage:
    Announcement, Non-blocking, Polling channel, Time series, Security
    A scenarios based Interop. testing
  Conformance Testing Coverage:
    Announcements, Polling channels, Time series, Blocking cases

## Slide 7: Next Meetings / Calls
Conference Calls
  TST#35.1: 12. June. 2018, UTC 13:00-14:30
  TST#35.2: 28. June. 2018, UTC 13:00-14:30
Face-to-Face
  Interop 6: July, 09-13, Washington D. C., USA
  TST#36: July, 16-18, Washington D. C., USA
  TST#37: September, 17-21, TTA, Bundang, Republic of Korea

## Slide 8: Thank you!