## Slide 1: WG1-RDM status report to TP#39
Group Name: oneM2M TP39
Source: Saïd Gharout (Orange)
Meeting Date: 2019-02-18 to 2018-02-22
Agenda Item: TP#39, Item 9.4, Reports from Working Groups

## Slide 2: Items for INFORMATION
  This is the first meeting of this working group. It seems natural to speak about use cases, requirements and information models
  Progress on
    Public warning services
    OPC-UA interworking
    Railway domain: new devices (Railway trainborne)
    SDT4.0
    New skeleton for Smart Cities ontologies

## Slide 3: Issues for DECISION in TP
CR Pack
  TP-2019-0024 – for approval of TR-0046 updates
    RDM-2019-0029R01
  TP-2019-0025 – for approval of TR-0049 updates
    RDM-2019-0032R01
  TP-2019-0026 – for approval of TS-0023 updates
    RDM-2019-0023R06
  TP-2019-0027 – for approval of SDT 4.0 updates
    RDM-2019-0031
    RDM-2019-0011
    RDM-2019-0010
    RDM-2019-0009
    RDM-2019-0008
    MAS-2018-0161R06
    MAS-2018-0139R03
    MAS-2018-0140R01

## Slide 4: RDM Work items and progress
WI number | Title | Status | Reporting WG | Rel | TP#38 | TP#39
WI-0015 | Use Cases Collection | Active | RDM |  | n/a | n/a
WI-0046 | Vehicular domain enablement | Active | RDM | R4 | 50% | 50%
WI-0070 | Public Warning Service Enabler | Active | RDM | R4 | 25% | 30%
WI-0075 | Industrial Domain Information Model Mapping and Semantics Support | Active | RDM | R4 | 30% | 40%
WI-0081 | Smart Device Template 4.0 | Active | RDM | R4 | 40% | 50%
WI-0084 | SDT based Information Model and Mapping for Vertical Industries | Active | RDM | R4 | 35% | 40%
WI-0092 | Railway Domain Enablement | Active | RDM | R4 | 0% | 10%
WI-0094 | Ontologies for Smart City Services | Active | RDM | R4 |  | 5%

## Slide 5: Highlights
Beginning of Activities in WG1 RDM
New baselines for
  TR-0046 Public Warning Service
  TS-0002 Requirements
New requirements expected for TP40 on Fog/Edge and Railway
  RDM WG asks TP to postpone the freeze of Rel 4 Stage 1 until the end of TP40
  Saïd Gharout will leave his position of chairman of WG1 RDM at the and of March.

## Slide 6: Next Steps
New requirements expected for TP40 on Fog/Edge and Railway
Continues consolidation of TS-0023
RDM39 Meeting minutes will be uploaded

## Slide 7: Next Meetings / Calls
Conference Calls
  RDM39.1 at 20th of March
  RDM39.2 at 10th of April
Face to Face
  RDM#40 in San Diego, US, 20 – 24 Mayy 2019
      Timeslot allocations unknown at this time

## Slide 8
Bye bye!