	Doc# SDS-2020-0282-Minutes_SDS47_29Sept.doc 
	[image: image1.png]






	MINUTES

	Meeting:
	SDS 47

	Chair:
	Chair: Dale Seed, Convida Wireless 

Vice-chair: SeungMyeong Jeong, KETI 

Vice-chair: Wei Zhou, Datang

Vice-chair: Peter Niblett, IBM

	Secretary:
	Karen Hughes, ETSI / Victoria Mitchell, TIA 

	Meeting Date:
	2020-09-29

	Meeting Details:
	SDS47 Meeting (Virtual Meeting)

	Intended purpose of

document:
	 Decision

 Discussion

 Information

 Other <specify>

	Template Version:23 February 2015 (Do not modify)


oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1
Opening of the meeting

1.1
Welcome
Dale Seed, Chair of the SDS WG, opened the call and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.
1.2
Objectives

· Progress Rel-4 Stage 3

· Rel-5 TRs (Time Permitting)

· Review Actions

1.3       Meeting Slots

	Meeting
	Date
	Time (UTC)

	SDS47 
	9/29
	12:00 – 15:00

	SDS47 
	10/5
	12:00 – 15:00

	SDS47 
	10/7
	12:00 – 15:00

	SDS47 
	10/8
	12:00 – 15:00

	SDS47 
	10/9
	12:00 – 15:00

	SDS47 
	10/12
	12:00 – 15:00

	SDS47 
	10/14
	12:00 – 15:00

	SDS47 
	10/19
	12:00 – 15:00

	SDS47 
	10/21
	12:00 – 15:00


2
Review & Approval of Agenda


	SDS-2020-0280R01
	Agenda_SDS_47
	SDS Chair


SDS-2020-0280R01 was AGREED
3
Review & Approval of Previous Minutes


	SDS-2020-0274
	Minutes SDS 46.4
	Karen Hughes


On agreement by correspondence until Thursday 1st October
4
Action Item Status
	Number
	Action
	Responsible
	Status

	SDS-47-01
	update TS-0004 and remove the schema version numbers from the schema file names starting with version 4.3.0
	Peter
	NEW

	A-SDS-44.1-01
	Check the strategy with the flexContainer instance functionality and firm up the schema definitions versus the flexContainer

Once the schema strategy is firmed up need to revisit latest and oldest functionality of the flexContainer
	Marianne
	

	A-SDS-43-01
	For TS-0004, look to add a procedure to clarify when to return NOT_IMPLEMENTED status code when a request for a unsupported resource type or parameter is received. 
	Convida
	

	A-SDS-42-01
	As it relates to contribution SDS-2019-0475R01, look at implications of aggregated responses with respect to primitive profile
	Dale
	

	A-SDS-41.2-01
	XSD needs to be updated to allow m2m:URIList data type to have an empty list (i.e. no elements)
	Peter
	Need to check the data types in TS-0004

	A-SDS-40.1-2
	Consider and if necessary create R2 mirror for:

SDS-2019-0116R01-TS0004-CR_semantics_related_editorial_fixes 

SDS-2019-0148R01-CR_remove_schedule_resource_R3 

SDS-2019-0299R01-TS0004-A_39_2-1
	Bob
	Bob to check again and report back

	A-SDS-39.1-1
	Need to add support for notify response in clause 8.1.2 in TS-0001 to indicate additional RCN values in the notification response
	Dale
	

	A-SDS-39-01 
	TS-0004, clause 8.4.3 – investigate example 3 when an intermediary resource doesn’t have access privilege
	Peter
	SDS-2019-0344
SDS-2019-0302

SDS-2019-0186

Bob & Peter will go through these contributions and report back


	A-SDS-39-02
	Follow up action related to SDS-2019-0050 on areaNwkInfo, C-DOT to investigate the concepts of areaNwkInfo and the area network device
	C-DOT
	Need C-DOT to be present to close this action
Dale will contact C-DOT & ask them to look into this.

	A-PRO-24.2-01
	Provide more information on SPARQL errors 
	Bob & SeungMyeong
	Bob will look through the errors and try to resolve the issue

	A-PRO-26-01
	Register CoAP codes with IANA
	Peter & Laurent
	At SDS44, Peter prepared a contribution which is still under discussion

SDS-2020-0065
Peter will check this contribution and allocate to SDS 47

	A-PRO-33-01
	Raise CR to add procedure for networkCoordinated attribute
	Bob
	

	A-PRO-34.2-03
	TS-0008. Use of non-confirmable needs to be clarified. Is the receiver required to treat a non-confirmable request (other than multicast) as an error?  
	Peter
	Agreed to look into this issue again. May need to schedule a CoAP session during SDS 47

	A-SEC-33-02 
	Open issues found in TST-2018-0010:

Deriving nodeID from <serviceSubscribedAppRule>

Define credential-IDs for certificates

Use of Wildcard “*” in certificates?

Include CSE registration credentials in service subscription?

Consider certificates that would include an App-ID
	Dale
	This action item can be resolved once a joint SDS/TST session is held.

This is related to TR-0038 which is the Developer Guide on Security


5 
Latest SDS Baselines

	TS
	Title
	Rel-4
	Rel-3
	Rel-2
	Rel-1
	Rapporteur
	Comment

	TS-0001
	Functional Architecture
	4.7.0
	3.21.0
	2.28.0
	1.18.0
	Weixiang (ZTE)
	

	TS-0003
	Security Solutions
	4.3.0
	3.13.0
	2.16.0
	1.7.0
	Wei (Datang)
	

	TS-0004
	Core Protocol
	4.1.0
	3.17.0
	2.26.0
	1.13.0
	Peter (IBM)
	Baselines uploaded

	TS-0005
	Management Enablement (OMA)
	4.0.0
	3.5.1
	2.0.2
	1.4.1
	Vacant
	

	TS-0006
	Management Enablement (BBF)
	4.0.0
	3.6.2
	2.2.1
	1.1.4
	Vacant
	

	TS-0007
	Service Components
	-
	-
	2.0.2
	-
	-
	

	TS-0008
	CoAP Binding
	4.0.0
	3.6.0
	2.10.0
	1.6.0
	Dale (Convida)
	

	TS-0009
	HTTP Binding
	-
	3.5.0
	2.18.0
	1.10.0
	SeungMyeong (KETI)
	New R3 baseline that includes SDS46 CRs needed

	TS-0010
	MQTT Binding
	-
	3.1.0
	2.10.0
	1.8.0
	Peter (IBM)
	

	TS-0014
	LWM2M Interworking
	-
	3.1.1
	2.0.1
	-
	Dale (Convida)
	

	TS-0016
	Secure Environment Abstraction
	-
	3.0.2
	-
	-
	Colin (BT)
	

	TS-0020
	WebSocket Binding
	-
	3.0.1
	2.3.0
	-
	Bob(Convida)
	

	TS-0021
	AllJoyn Interworking
	-
	-
	2.0.1
	-
	SeungMyeong (KETI)
	

	TS-0022
	Field Device Configuration
	4.1.1
	3.0.2
	2.4.1
	-
	C-DOT
	

	TS-0024
	OCF Interworking
	-
	3.2.2
	2.0.2
	-
	Josef (Qualcomm)
	

	TS-0026
	3GPP Interworking
	4.5.0
	3.5.0
	-
	-
	Kenichi (KDDI)
	

	TS-0030
	Ontology Based Interworking
	-
	3.0.2
	-
	-
	Vacant
	

	TS-0032
	MAF/MEF Interface
	-
	3.0.0
	2.1.0
	-
	Colin (BT)
	

	TS-0033
	Interworking Framework
	-
	3.0.0
	-
	-
	Josef (Qualcomm)
	

	TS-0034
	Semantics Support
	4.2.0
	3.0.2
	-
	-
	CG (Convida)
	

	TS-0035
	OSGi Interworking
	-
	3.0.0
	-
	-
	Jason (Huawei)
	

	TS-0040
	Modbus Interworking
	0.1.0
	-
	-
	-
	JaeSeung (KETI)
	


	XSD Type
	Git Repo
	Rel-4
	Rel-3
	Rel-2
	Rel-1
	Rapporteur
	Comment

	TS-0004
	link
	-
	v3.11.0
	v2.21.0
	v1.9.0
	Wolfgang
	New R2, R3 baselines that incorporate updates for TP40 - TP46 CRs uploaded for SDS review
New R4 baselines needed that incorporate updates for TP40 - TP46 CRs for TS-0004

	TS-0022 (Field Device)
	link
	-
	v3.0.0
	v2.3.0
	-
	Wolfgang
	Compatible with CDT schemas v2.16.0

New R2, R3 and R4 baselines needed that incorporate latest TS-0022

	TS-0032 (MEF/MAF)
	link
	-
	-
	v2.1.0
	-
	Wolfgang
	Compatible with CDT schemas v2.16.0

New R2, R3 and R4 baselines needed that incorporate latest TS-0032

	TS-0023 (SDT based Information Model and Mapping for Vertical Industries)
	link
	-
	V3.7.0
	-
	-
	Andreas
	FlexContainer specializations based on SDT mapping rules 

	TS-0005 (OMA)
	link
	-
	v3.0.0
	v2.0.0
	-
	Wolfgang
	Device Description Framework (DDF) of Management Objects defined in oneM2M TS-0005

Not clear what is needed 


Following past discussions, the XSD files no longer have versioning numbers inside. Miguel will convert the Rel-4 schemas over to the new system. 
ACTION: SDS-47-1: Peter to update TS-0004 and remove the schema version numbers from the schema file names starting with version 4.3.0
	TR
	Title
	Rel-5
	Rel-4
	Rel-3
	Rel-2
	Rel-1
	Rapporteur
	Comment

	TR-0024
	3GPP Interworking
	
	4.3.0
	3.0.0
	2.4.0
	-
	Weixiang (ZTE)
	

	TR-0033
	Enhanced Semantic Enablement
	
	4.5.0
	3.0.0
	-
	-
	Xu (Convida)
	

	TR-0036
	Smart City
	
	-
	0.4.0
	-
	-
	SeungMyeong (KETI)
	

	TR-0041
	Decentralized Authentication
	
	-
	0.4.0
	-
	-
	Jie Shi (Huawei)
	

	TR-0042
	WoT Interworking
	
	-
	0.4.0
	-
	-
	Yongjing (Huawei)
	

	TR-0043
	Modbus Interworking
	
	-
	0.2.0
	-
	-
	JaeSeung (KETI)
	

	TR-0044
	Heterogeneous Identification
	
	-
	0.6.0
	-
	-
	Yuan Tao (CNIC)
	

	TR-0046
	Disaster Alert Service Enabler
	
	-
	0.0.1
	-
	-
	SeungMyeong (KETI)
	

	TR-0050
	Attribute Based Access Control
	
	0.13.0
	-
	-
	-
	Wei (Datang)
	

	TR-0052
	Edge and Fog Study
	
	0.13.0
	-
	-
	-
	Kenichi (KDDI)
	

	TR-0053
	Lightweight oneM2M Services
	
	0.6.0
	-
	-
	-
	Dale (Convida)
	

	TR-0054
	Service Subscribers and Users
	
	0.8.0
	-
	-
	-
	Dale (Convida)
	

	TR-0055
	3GPP V2X Interworking
	
	0.5.0
	-
	-
	-
	Echo (Huawei)
	

	TR-0056
	Differences of Rel-2A & Rel-3
	
	0.2.0
	-
	-
	-
	Kei (NTT)
	

	TR-0057
	Getting started with oneM2M
	
	0.3.0
	-
	-
	-
	Laurent (ETSI)
	

	TR-0059
	Services and Platforms Discovery
	
	0.2.0
	-
	-
	-
	JaeSeung (KETI)
	

	TR-0060
	Action triggering enhancements
	
	0.2.0
	-
	-
	-
	SeungMyeong (KETI)
	

	TR-0062
	oneM2M System Enhancement to Support Privacy Data Protection Regulations
	0.2.0
	-
	-
	-
	-
	JaeSeung (KETI)
	

	TR-0063
	Effective IoT Communication to Protect 3GPP Networks
	0.0.1
	-
	-
	-
	-
	Bob Flynn (Convida)
	

	TR-0064
	ZigBee Interworking
	0.1.0
	-
	-
	-
	-
	JaeSeung (KETI)
	

	TR-0065
	SensorThings API Interworking
	0.0.1
	-
	-
	-
	-
	Andreas Neubacher (DT)
	

	TR-0066
	System Enhancement to Support Data License Management
	0.0.1
	-
	-
	-
	-
	JaeSeung (KETI)
	


Exchanging Emails with Wei. 2 CRs created. Just need an editable diagram which Wei will provide. Wei will create the CR coversheets to make sure that they refer to the correct versions. These CRs should be available before the end of SDS 47
6
Contributions
	SDS-2020-0279
	Corrections to TS-0004 v3.18.0
	IBM


SDS-2020-0279 was AGREED
	SDS-2020-0278
	Corrections to TS-0004 4.2.0
	IBM


SDS-2020-0278 was AGREED
	SDS-2020-0272R01
	Schema updates for TS-0004 R3
	IBM


It was agreed that the coversheet was helpful.
SDS-2020-0272R01 was AGREED
	SDS-2020-0268R01
	Schema updates for TS-0004 R2
	IBM


SDS-2020-0268R01 was AGREED
	SDS-2020-0248R04
	TS-0026-Network Monitoring Request_editorial_R4
	KDDI


SDS-2020-0248R04 was AGREED
	SDS-2020-0263R04
	TS-0001_AnnouncementUpdate
	A.Kraft, B.Flynn, M A Reina Ortega, 


It was suggested that this may be difficult to maintain
Miguel will check the list and make sure that nothing is missing

Need to check if this contribution is aimed at Rel-4 only

Revision expected

SDS-2020-0263R04 was NOTED
7 
Planning for next Meetings
SDS 47 Virtual Meetings

	Meeting
	Date
	Time (UTC)

	SDS47 
	9/29
	12:00 – 15:00

	SDS47 
	10/5
	12:00 – 15:00

	SDS47 
	10/7
	12:00 – 15:00

	SDS47 
	10/8
	12:00 – 15:00

	SDS47 
	10/9
	12:00 – 15:00

	SDS47 
	10/12
	12:00 – 15:00

	SDS47 
	10/14
	12:00 – 15:00

	SDS47
	10/19
	12:00 – 15:00

	SDS47
	10/21
	12:00 – 15:00


8
Any other business

There was no other business to discuss
9
Closure of meeting

Dale thanked the delegates for their participation and closed the meeting.
© 2020 oneM2M Partners

Page 16 (of 16)

[image: image1.png]