| MINUTES |  |
| --- | --- |
| Meeting title: | SDS 51.1 |
| Chair: | Peter Niblett, IBM, peter_niblett@uk.ibm.com |
| Vice-Chairs: | SeungMyeong Jeong, KETI, sm.jeong@keti.re.kr Wei Zhou, CICT, zhouwei@catt.cn Poornima Shandilya, C-DOT, poornima@cdot.in |
| Secretary: | Akash Malik, TSDSI, akash@tsdsi.in |
| Meeting Date: | 29 September 2021 - Teleconference |
| Intended purpose of document: | Decision Discussion Information Other <specify> |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

- Opening of the meeting

  - Welcome

Peter Niblett, Chair, opened the call and drew the participants’ attention to the oneM2M notice on the cover page of the agenda.

  - Objectives

- Finalise Rel-4 Stage 3

- Progress Rel-5 Stage 2

- Review & Approval of Agenda

| SDS-2021-0219 | Agenda SDS 51.1 | SDS Chair – Peter Niblett |
| --- | --- | --- |

SDS-2021-0219 was AGREED

- Review of Previous Minutes

| SDS-2021-0215R01 | Complete Minutes SDS51 | Secretariat |
| --- | --- | --- |

SDS-2021-0215R01 was AGREED

- Review of open Action and Issue Status

The issue tracker can be found at https://git.onem2m.org/issues/issues/issues

Priority actions are marked with a *

| Number | Action |  |  | Responsible | Status |  |
| --- | --- | --- | --- | --- | --- | --- |
| A-SDS-50.1-01 |  | In TS-0004 clause 7.3.2.1 we need to agree how a Registrar or Hosting CSE determines the relevant service subscription resources and accesses these resources and what privileges are required if they are not provisioned and stored locally. | Convida & CDOT |  |  |  |
| A-SDS-49-01 |  | In TS-0004 clause 7.4.22.2.0 (PollingChannelURI) – Need to firm up if Error needs to be generated for Notify scenario or not. Currently Notify functionality is defined in clause 7.4.22.2.5 and further analysis is needed to determine what scenario this applies to and if it is valid. | Dale & Peter |  |  |  |
| A-SDS-44.1-01 * |  | Check the strategy with the flexContainer instance functionality and firm up the schema definitions versus the flexContainer Once the schema strategy is firmed up need to revisit latest and oldest functionality of the flexContainer | Marianne |  |  | Are there any lingering questions/issues with latest and oldest functionality? |
| A-SDS-43-01 |  | For TS-0004, look to add a procedure to clarify when to return NOT_IMPLEMENTED status code when a request for an unsupported resource type or parameter is received. | Convida |  |  |  |
| A-SDS-42-01 * |  | As it relates to contribution SDS-2019-0475R01, look at implications of aggregated responses with respect to primitive profile | Convida |  |  |  |
| A-SDS-39.1-1 |  | Need to add support for notify response in clause 8.1.2 in TS-0001 to indicate additional RCN values in the notification response | Convida |  |  |  |
| A-SDS-39-01 |  | TS-0004, clause 8.4.3 – investigate example 3 when an intermediary resource doesn’t have access privilege | Peter |  |  | SDS-2019-0344 SDS-2019-0302 SDS-2019-0186 Bob & Peter will go through these contributions and report back |
| A-SDS-39-02 * |  | Follow up action related to SDS-2019-0050 on areaNwkInfo, C-DOT to investigate the concepts of areaNwkInfo and the area network device | C-DOT |  |  | Need C-DOT to be present to close this action Dale asked C-DOT to look into this. |
| A-PRO-34.2-03 |  | TS-0008. Use of non-confirmable needs to be clarified. Is the receiver required to treat a non-confirmable request (other than multicast) as an error? | Peter |  |  | Discussed during SDS 47 and plan was firmed up. Contribution needed to make updates to TS-0008 1) Replace the text that says that senders "SHALL use Confirmable" with a "SHOULD use Confirmable" (or whatever our equivalent of RFC 2119 SHOULD is) 2) Add text to explain that you should only use Non-Confirmable if there's a particular reason for doing so, and suggest that you shouldn't do it if your originator is relying on a response 3) Change the text and figures that are assuming Non-confirmable (or add a comment to say that they only show the case where confirmable is being used) and clarify that incoming non-confirmable messages are to be processed by the TS-0004 level oneM2M code. covered by contribution SDS-2020-0374 |
| A-PRO-26-01 * |  | Register CoAP codes with IANA | Peter & Laurent |  |  | At SDS44, Peter prepared a contribution which is still under discussion SDS-2020-0065R01 Reviewed at SDS45 Peter will check this contribution and allocate to future meeting |
| A-PRO-24.2-01 |  | Provide more information on SPARQL errors | Bob & SeungMyeong |  |  | Bob will look through the errors and try to resolve the issue |

- Latest Baseline Versions

| TS | Title | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0001 | Functional Architecture | 4.11.0 | 3.24.0 | 2.30.0 | 1.18.0 | Marianne (Orange) | TS-0001_v4_12_0_Baseline and TS-0001_v3_25_0_Baseline available for approval |
| TS-0003 | Security Solutions | 4.5.0 | 3.15.0 | 2.18.0 | 1.7.0 | Wei (Datang) |  |
| TS-0004 | Core Protocol | 4.6.0 | 3.22.0 | 2.29.0 | 1.13.0 | Peter (IBM) | TS-0004 v2.30.0 baseline Is available for approval |
| TS-0005 | Management Enablement (OMA) | 4.0.0 | 3.5.1 | 2.0.2 | 1.4.1 | Vacant |  |
| TS-0006 | Management Enablement (BBF) | 4.0.0 | 3.6.2 | 2.2.1 | 1.1.4 | Vacant |  |
| TS-0007 | Service Components | - | - | 2.0.2 | - | - |  |
| TS-0008 | CoAP Binding | 4.1.0 | 3.6.0 | 2.10.0 | 1.6.0 | Dale (Convida) |  |
| TS-0009 | HTTP Binding | 4.2.0 | 3.7.0 | 2.19.0 | 1.10.0 | SeungMyeong (KETI) |  |
| TS-0010 | MQTT Binding | - | 3.1.0 | 2.10.0 | 1.8.0 | Peter (IBM) |  |
| TS-0014 | LWM2M Interworking | - | 3.2.0 | 2.1.0 | - | Dale (Convida) |  |
| TS-0016 | Secure Environment Abstraction | - | 3.0.2 | - | - | Colin (BT) |  |
| TS-0020 | WebSocket Binding | - | 3.0.1 | 2.3.0 | - | Bob(Convida) |  |
| TS-0021 | AllJoyn Interworking | - | - | 2.0.1 | - | SeungMyeong (KETI) |  |
| TS-0022 | Field Device Configuration | 4.2.0 | 3.0.3 | 2.4.2 | - | C-DOT |  |
| TS-0024 | OCF Interworking | - | 3.2.2 | 2.0.2 | - | Josef (Qualcomm) |  |
| TS-0026 | 3GPP Interworking | 4.6.0 | 3.5.0 | - | - | Kenichi (KDDI) |  |
| TS-0030 | Ontology Based Interworking | - | 3.0.2 | - | - | Vacant |  |
| TS-0032 | MAF/MEF Interface | - | 3.0.0 | 2.1.0 | - | Colin (BT) |  |
| TS-0033 | Interworking Framework | - | 3.0.0 | - | - | Josef (Qualcomm) |  |
| TS-0034 | Semantics Support | 4.2.0 | 3.0.2 | - | - | CG (Convida) |  |
| TS-0035 | OSGi Interworking | - | 3.0.0 | - | - | Jason (Huawei) |  |
| TS-0040 | Modbus Interworking | 0.1.0 | - | - | - | JaeSeung (KETI) |  |

| XSD Type | Git Repo | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TS-0004 | link | - | v3.22.0 | v2.29.0 | v1.12.0 | Peter | One change implemented for v3.22 and v2.29 New R4 baselines needed |
| TS-0022 (Field Device) | link | - | v3.0.0 | v2.3.0 | - | TBD | Compatible with CDT schemas v2.16.0 New R2, R3 and R4 baselines needed that incorporate latest TS-0022 |
| TS-0032 (MEF/MAF) | link | - | - | v2.1.0 | - | TBD | Compatible with CDT schemas v2.16.0 New R2, R3 and R4 baselines needed that incorporate latest TS-0032 |
| TS-0023 (SDT based Information Model and Mapping for Vertical Industries) | link | - | V3.7.0 | - | - | Andreas | FlexContainer specializations based on SDT mapping rules |
| TS-0005 (OMA) | link | - | v3.0.0 | v2.0.0 | - | TBD | Device Description Framework (DDF) of Management Objects defined in oneM2M TS-0005 Further investigation is needed to determine what updates (if any) are needed. |

| TR | Title | Rel-5 | Rel-4 | Rel-3 | Rel-2 | Rel-1 | Rapporteur | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TR-0024 | 3GPP Interworking |  | 4.3.0 | 3.0.0 | 2.4.0 | - | Vacant |  |
| TR-0033 | Enhanced Semantic Enablement |  | 4.5.0 | 3.0.0 | - | - | Xu (Convida) |  |
| TR-0036 | Smart City |  | - | 0.4.0 | - | - | SeungMyeong (KETI) |  |
| TR-0041 | Decentralized Authentication |  | - | 0.4.0 | - | - | Vacant |  |
| TR-0042 | WoT Interworking |  | - | 0.4.0 | - | - | Yongjing (Huawei) |  |
| TR-0043 | Modbus Interworking |  | - | 0.2.0 | - | - | JaeSeung (KETI) |  |
| TR-0044 | Heterogeneous Identification |  | - | 0.6.0 | - | - | Yuan Tao (CNIC) |  |
| TR-0046 | Disaster Alert Service Enabler |  | - | 0.0.1 | - | - | SeungMyeong (KETI) |  |
| TR-0050 | Attribute Based Access Control |  | 0.13.0 | - | - | - | Wei (Datang) |  |
| TR-0052 | Edge and Fog Study |  | 0.13.1 | - | - | - | Kenichi (KDDI) |  |
| TR-0053 | Lightweight oneM2M Services |  | 0.6.0 | - | - | - | Dale (Convida) |  |
| TR-0054 | Service Subscribers and Users |  | 0.8.0 | - | - | - | Dale (Convida) |  |
| TR-0055 | 3GPP V2X Interworking |  | 0.5.0 | - | - | - | Echo (Huawei) |  |
| TR-0056 | Differences of Rel-2A & Rel-3 |  | 0.2.0 | - | - | - | Kei (NTT) |  |
| TR-0057 | Getting started with oneM2M |  | 0.6.0 | - | - | - | Laurent (ETSI) |  |
| TR-0059 | Services and Platforms Discovery |  | 0.2.0 | - | - | - | JaeSeung (KETI) |  |
| TR-0060 | Action triggering enhancements |  | 0.2.0 | - | - | - | SeungMyeong (KETI) |  |
| TR-0062 | oneM2M System Enhancement to Support Privacy Data Protection Regulations | 0.3.0 | - | - | - | - | JaeSeung (KETI) |  |
| TR-0063 | Effective IoT Communication to Protect 3GPP Networks | 0.0.1 | - | - | - | - | Bob Flynn (Convida) |  |
| TR-0064 | ZigBee Interworking | 0.1.0 | - | - | - | - | JaeSeung (KETI) |  |
| TR-0065 | SensorThings API Interworking | 0.0.1 | - | - | - | - | Andreas Neubacher (DT) |  |
| TR-0066 | System Enhancement to Support Data License Management | 0.3.0 | - | - | - | - | JaeSeung (KETI) |  |

  - Contributions

| SDS-2021-0216 | TS-0001_v3_25_0_Baseline | Orange (Marianne) |
| --- | --- | --- |

It is the baseline document for TS-0001 Release 3. The contribution agreed in earlier meeting were included in this document. It was suggested to include the issue number addressed in the history table in the document. Some typo were required to be fixed which will be addressed in the revision.

Revision is expected.

SDS-2021-0216 was NOTED

| SDS-2021-0214 | TS-0001_v4_12_0_Baseline | Orange (Marianne) |
| --- | --- | --- |

It is the baseline document for TS-0001 Release 4. The contribution agreed in earlier meeting were included in this document. Some issues discussed over github were addressed in the document.

It was suggested to include the issue number addressed in the history table in the document.

It was suggested that issue #10 not be closed as it is applicable to Rel2 also.

Revision is expected.

SDS-2021-0214 was NOTED

| SDS-2020-0295R04 | OGC-to-oneM2M Data Mapping | Deutsche Telekom |
| --- | --- | --- |

This contribution discusses the OGC-to-oneM2M Data Mapping Issue. The editorial corrections were made while reviewing the R04.

Resource mapping

SDS-2021-0295R04 was NOTED

SDS-2021-0295R05 was AGREED

| SDS-2021-0217 | Functional description of Advanced Semantic Discovery (ASD) | JK Consulting and Projects (Joachim Koss |
| --- | --- | --- |

This CR proposes the functional description of the new semantic feature “Advanced Semantic Discovery (ASD)”. Members were suggested to review the document to have a detailed discussion in the next meeting.

Revision is expected.

SDS-2021-0217 was NOTED

- Planning for next Meetings

  - Conference Calls Schedule

| Meeting | Date | Time (UTC) |
| --- | --- | --- |
| SDS51.2 | Oct 6th | 12:00-13:30 |
| SDS51.3 | Oct 19th | 12:00-13:30 |
| SDS51.4 | Nov 3rd | 12:00-13:30 |

  - Next TP meeting

TP 52, Nov 29 – Dec 3

- Any other business

There was no other business to discuss

- Closure of meeting

Peter thanked the delegates for their participation and closed the meeting.

Annex A	Participants list

| Name | Company | Partner |
| --- | --- | --- |
| Andreas Kraft | Deutsch Telekom | ETSI |
| Andreas Neubacher | Deutsch Telekom | ETSI |
| Bob Flynn | Exacta | ETSI |
| Dale Seed | Convida Wireless | ETSI |
| Demetrius Davis | US DoD | Associate member |
| Friese, Ingo DTAG | Deutsch Telekom | ETSI |
| Joachim Koss | JK Consultings & Products | ETSI |
| Miguel Angel Reina Ortega | ETSI | ETSI |
| Peter Niblett | IBM | ETSI |
| Poornima Shandilya | CDOT | TSDSI |
| Roland Hechwartner | Deutsch Telekom | ETSI |
| SeungMyeong Jeong | KETI | TTA |
| Siddharth | CDOT | TSDSI |
| Akash Malik | TSDSI | TSDSI |
| Marianne Mohali | Orange | ETSI |