## Slide 1: RDM-TDE Joint Meeting
Group Name: | RDM/TDE Joint Meeting
Source: | Andrew Min-gyu Han, Hansung University, TDE Chair
Meeting Date: | 2019-09-24
Document No.: | TDE-2019-0151R01-RDM_TDE_Joint_Meeting

## Slide 2: Object
Share current status of test specifications Rel-3
Deduct test-related issues including developer relations
Discuss focused functions of Rel-3/Rel-4 for testing

## Slide 3: TDE Test Specifications of REL-3
TS-0017 Implementation Conformance Statements
TS-0018 Test Suite Structure and Test Purposes
TS-0019 Abstract Test Suite & implementation eXtra Information for Test
TS-0025 Product Profiles
TS-0031 Feature Catalogue

## Slide 4: TS 0017: Implementation Conformance Statements
Rapporteur: In Song Lee, KETI
Providing oneM2M implmentation check table(for certification & development)
Rel-3 Planning
  3.0 : Writing Rel-3 document based on Rel-2. (2019.05)
  3.1 : adding new features of Rel-3 will be done (2019.09)
Contents
  Guidance for completing the ICS proforma
  Identification of the implementation
  Identification of the reference specifications
  Global statement of conformance
  Tables

## Slide 5: TS 0018: Test Suite Structure and Test Purposes
Rapporteur: In Song Lee, KETI
Providing oneM2M conformance test purposes
Rel-3 Planning
  3.0 : Writing Rel-3 document based on rel-2. (2019.02)
  3.1 : adding location, dau, haim, obi, addressing TP (2019.04)
  3.2 : adding registration TP (2019.05)
  3.3 : adding HAIM, DAU, RCN, ANNC, semantic TP (2019.09)
Contents
  Prerequisites and Test Configurations
  Test Suite Structure (TSS)
  Test Purposes (TP)

## Slide 6: TS 0019: Abstract Test Suite & implementation eXtra Information for Test
Raporteur: Miguel Angel Reina Ortega, ETSI
Development of the Abstract Test Suite for oneM2M based on TTCN-3 driven by ETSI STF559
Rel-3 Planning
  Finalization of implementation of test cases by 2019.12
Working on
  Announcement
  Time Series
  Location
  Semantic
  Dynamic Authorization
  3GPP Interworking
  Security – Authetication
  Device Management
  Initial Provisioning

## Slide 7: TS 0025: Product Profiles
Rapporteur: Keebum Kim, TTA
Defining oneM2M Product Profiles (for certification & development)
Rel-3 Planning
  3.0 : starting Rel-3 development based on rel-2. (2019.04)
  3.1 : adding new profile for 3GPP interworking. In progress. (2019.06)
Contents
  Constrained sensor/actuator as ADN
  ADN Profile 3/Profile 4
  IN Profile
  Constrained sensor/actuator as ASN
  Gateway as MN
  Field configurable oneM2M Entity Hosted on a 3GPP Device

## Slide 8: TS 0031: Feature Catalogue
Rapporteur: Bob Flynn, Convida
List of the capabilities the oneM2M specifications offer
Rel-3 Planning
  3.0 : starting Rel-3 development based on rel-2. (2019.05)
Contents
  General
  Registration
  Data Management and Repository
  Discovery
  Group Management
  Subscription
  Security
  Resource Announcement
  Polling Channel
  Service Charging and Accounting
  Semantics
  Home Appliance Information Model

## Slide 9: Developer relationship
Developer guides
  TR-0047-Developer_Guide_of_3GPP_Interworking
  TR-0051-oneM2M_API_guide
Ideas/issues
  Hackathon events and/or Tutorial for universities
  oneM2M Course work for university
GCF oneM2M Certification Program
Interop Event 2020