| Work Item |  |
| --- | --- |
| Work Item Title:* | OneM2M Architecture |
| Document Number* | oneM2M-WI-0002-Architecture-V1_3 |
| Supporting Members or Partner type 2* | AT&T(ATIS,ETSI), Cisco(ATIS,ETSI), Ericsson(ATIS,ETSI,TTC), Fujitsu(ARIB), Fujitsu(ETSI), Gemalto(ETSI), Huawei(CCSA,ETSI,TIA), Intecs(ETSI), Intel(TIA), Interdigital (ATIS,ETSI,TIA), Juniper(ATIS), NEC(ETSI,TTC), Oberthur(ETSI), Sierra Wireless(ETSI), Qualcomm(TIA), Telecom Italia(ETSI), Telxxis(TIA), ZTE(CCSA,ETSI), |
| Date:* | 2013-08-089 |
| Abstract:* |  |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

Title

OneM2M Architecture

- Output

TSs and TRs

- Impact

- Impact on other Technical Specifications and Technical Reports

Specification  numbers not yet available

- Impact on other oneM2M Work Items;

Work Item  numbers not yet available

- Scope

Harmonize and specify the architecture for the oneM2M system

- Schedule

| Doc Type | Spec Number | Title | Start Date | Change Control | Frozen Date | Approval Date | Responsibility | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TR (Internal) | TR-0002 | Part 1: Analysis of the architectures proposed for consideration by oneM2M | TP#1 | TP#4 | TP#4 | TP#6 | WG2 (primary) Rapporteur : Richard Brennan, Telexxis(TIA) | This work will satisfy the identified requirements in WG1 |
|  | TR0002 | Part 2 Study for the merging of architectures proposed for consideration by oneM2M | TP#3 | TP#5 | TP#5 | TP#6 | WG2 (primary) Rapporteur : Phil Brown Interdigital(ETSI) |  |
| TS | TS0001 | One M2M Functional Architecture | TP#3 | TP#8 | TP#8 | TP#10 | WG2 (primary) Rapporteurs: Rajesh Bhalla, ZTE(CCSA) / George Foti, Ericsson(ATIS) | As a result of the analysis between TP1 and TP3, this specification work may be documented in a set of Release 1 Tses version |

- Supporters

- AT&T(ATIS,ETSI), Cisco(ATIS,ETSI), Ericsson(ATIS,ETSI,TTC), Fujitsu(ARIB), Fujitsu(ETSI), Gemalto(ETSI), Huawei(CCSA,ETSI,TIA), Intecs(ETSI), Intel(TIA), Interdigital (ATIS,ETSI,TIA), Juniper(ATIS), NEC(ETSI,TTC), Oberthur(ETSI), Sierra Wireless(ETSI), Qualcomm(TIA), Telecom Italia(ETSI), Telxxis(TIA), ZTE(CCSA,ETSI),

- Work Item Rapporteurs.

See schedule

History

| Document history |  |  |
| --- | --- | --- |
| V 1.0 | 28 September 2012 | Work Item agreed TP#1 (oneM2M-TP-2012-0050R01) |
| V 1.1 | 01 March 2013 | TP#3 oneM2M-TP-2013-0103R02 Changes to nomenclature and schedule agreed |
| V1.2 | 29 July 2013 | Added Approval dates and TR numbers |
| V 1.3 | 14 October 2013 | Changed target dates for TS |