| Work Item |  |
| --- | --- |
| Work Item Title:* | Home Domain Enablement |
| Document Number* | WI-0017-Home Domain Enablement V 2.1.0 |
| Supporting Members or Partner type 2* | KETI, LGE, ETRI, SK Telecom, LG uplus, nTels, KCA, Kaonmedia, Haier, InterDigital,NTT, KDDI, Fujitsu, Hitachi, NEC, Orange, Samsung Electronics |
| Date:* | 2015-07-21 |
| Abstract:* | Work Item on Home Domain Enablement for the purposes of enabling the release 1 oneM2M system in the home vertical domain, discovering and/or studying advanced features for the next oneM2M release(s). |
| Template Version:23 February 2015 (Dot not modify) |  |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

1	Title (Acronym)

Home Domain Enablement

2	Justification

Why oneM2M should allocate resources to this work.

3	Intended Output

| Tick all the appropriate cases |  |
| --- | --- |
| √ | Change request(s) to existing Technical Specification(s) |
|  | Change request(s) to existing Technical Reports(s) |
| √ | New Normative Technical Specifications(s) |
|  | New Permanent Technical Reports(s) |
|  | New Temporary Technical Reports(s) |

4	Impact

4.1	oneM2M Work Items

List other OneM2M Work Items which will be impacted and describe how they will be impacted.

5	Scope

This Work Item is intended to examine how the release 1 oneM2M System can be used in the home vertical domain and discover and/or study advanced features which the next oneM2M release(s) could support. To this end, starting from collecting new home domain use cases with potential requirements, including those provided by related PT2s, i.e. smart home-related groups such as HGI and BBF, the collected home domain use cases will be analysed to investigate if the release 1 oneM2M System needs to be enhanced in architecture, security, semantics and management areas. Additionally, through this process, this Work Item is intended to derive missing requirements for the next oneM2M release(s) and the enhanced features from the derived requirements which enable the oneM2M features in the home vertical domain.

In addition to the study of the Home Domain provided by TR-0013, this Work Item intends to develop an additional Technical Report (Home Domain Abstract Information Model) that defines an Abstract Information Model for the Home Domain Uses Cases. The definition of the Abstract Information Model will be based on Data Models that currently exist in the Home Domain. The Home Domain Abstract Information Model does not intend to define the Interworking function between the oneM2M System and protocols of the Data Models from which the Abstract Data Model is defined. The Home Domain Abstract Information Model Technical Report also intends to define how the developed Abstract Information Model for a device could be represented in the CSEs of the oneM2M System.

Based on previously mentioned studies, this Work Item will provide normative parts, via CRs to existing TS and via a new TS dedicated to information model. The new TS includes oneM2M defined information model, which can be the new one or adoption of the existing one, for home appliances and the mapping with other information models from external organizations. The information model will be mapped to oneM2M resource(s).

6	Schedule and impacted specifications

Provide the schedule of tasks to be performed;

| New Specifications (if any) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Document Type | Document Number* | Title | Schedule (TP No.) |  |  |  | Lead WG | Impacted WGs | Comments |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |  |
| TR | TR-0013 | Home Domain Enablement | TP13 | -- | TP17 | TP18 | WG1 | WG2 WG3WG4WG5 |  |
| TR | TR-0017 | Home Domain Abstract Information Model | TP16 | -- | TP20 | TP21 | WG5 |  |  |
| TS | TBD | Home Appliances Information Model and Mapping | TP19 | -- | TP21 | TP22 | WG5 |  |  |

NOTE 1: The deadline for use case collection is TP16.

NOTE 2: If the conclusion of TR indicates TS stage of work is needed, this WI needs to be updated to catch the TS part of work.

NOTE 3: This TR is an informative document as we agreed that we cannot start normative TS until the end of TP #15. Multiple working groups need to be involved in this TR, however, initial focus of this work item is on collecting use cases and analyzing WG1 requirements. The involvement of other working groups is expected after TP #15.

NOTE 4: it is particularly expected to work on this WI with the ‘vertical’ Smart Home PT2s.

NOTE 5: this work item should consider the progress in TS-0012 and ensure alignment as appropriate.

| CRs to existing specifications (if any) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Impacted TS/TR | CR number (when known) | Subject of the CR | Approved at plenary# | Impacted WGs | Comments |
| TS-0002 |  | Normative CRs to the Requirements | TP 18 | WG1 |  |
| TS-0001 |  | Normative CRs to the Functional Architecture | TP 21 | WG2 |  |
| TS-0004 |  | Normative CRs to the Core Protocol | TP 21 | WG3 |  |

7	Work Item Rapporteur(s)

Sungchan Choi (KETI), Dongjoo KIM (LGE)

8	History

| Document history |  |  |
| --- | --- | --- |
| V1.0.0 | 16-09-2014 | Approved by TP by Correspondence as TP-2014-0465R03 |
| V2.0.0 | 22-01-2015 | Output, Scope, Schedule and Supporter Updated |
| V2.1.0 | 22-07-2015 | Scope extension, new deliverables and supporters. |
|  | 03 August 2015 | Uploaded to Portal following approval of TP-2015-0745R03 |

-------------------------------