| Work Item |  |
| --- | --- |
| Work Item Title:* | Disaster Alert Service Enabler |
| Document Number* | WI-0070 |
| Supporting Members or Partner type 2* | KETI, SyncTechno, NTT, Huawei, ZTE, Qualcomm, KDDI |
| Date:* | 2017-02-13 |
| Abstract:* | This WI proposes the service enabler to oneM2M for disaster alert service. With this enabler, oneM2M can provide disaster alert services to IoT/M2M devices/things as well as human beings that promptly and properly re-act emergency situations. |
| Template Version:23 February 2015 (Dot not modify) |  |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

1	Title (Acronym)

Disaster Alert Service Enabler (DASE)

2	Justification

Many countries are putting efforts to protect people and assets from natural disasters by sending disaster forecast and warning over the media like TV/radio/SMS. For example, IPAWS in USA, J-Alert and ETWS in Japan, NDWS in South Korea are the well known warning systems. Note that TV, radio and SMS send out information which is human readable information, so people decides and act by the given information in emergency situations.

Alert system for human beings should be enhanced for devices/things to get that information and perform automated/intelligent actions even without human intervention. It would not be easy for people to quickly and properly react those emergency situations. In contrast, IoT devices/things can perform automated actions immediately by pre-defined rules or their intelligence. This would be enormously helpful to reduce scale of damanges.

oneM2M is the M2M/IoT system that provides generic platform for different IoT devices/things and applications interwork together. It is feasible for oneM2M to distribute disaster information from oneM2M devices as well as external systems. In emergency situations, things need to communicate each other, decide behaviors probably with some intelligence. This is what is being and will be offered by oneM2M system.

Having this public domain service enabler would be a good opportunity for oneM2M market adoption. Disaster alert services are part of smart city services too which is one of oneM2M market adoption targets. This service specific enabler can demonstrate that oneM2M is not too generic for many service domains but also specialized in serveral domains.

3	Intended Output

| Tick all the appropriate cases |  |
| --- | --- |
| O | Change request(s) to existing Technical Specification(s) |
| O | Change request(s) to existing Technical Reports(s) |
|  | New Normative Technical Specifications(s) |
| O | New Permanent Technical Reports(s) |
|  | New Temporary Technical Reports(s) |

4	Impact

4.1	oneM2M Work Items

WI-0035 (Action Triggering) may enhance its features to support automated actuator devices.

WI-0053 (Rel-3 Enhancements on Semantic Support) may add data model mapping to oneM2M based ontologies for semantic interworking.

5	Scope

The scope of this WI is the study on emergency alert service enabler of oneM2M system. It would be further extended to the normative work once the first informative study is finished. The emergency alert service will be provided by authorities (e.g. government) that they can send alert information to things as well as human beings in disaster areas. Therefore, those things can properly perform actions to protect people and reduce scale of damages. E.g. lock the gas pipes in cities. To enable this service over oneM2M system, the study includes following technical scope.

- Case studies of existing disaster alert/warning systems.

- Use cases and potential requirements for automated or intelligent devices that re-act disasters.

- Architecture analysis for the new use cases and requirements with current oneM2M system.

- Security impacts analysis.

- Abstract data models for emergency alert services.

- Semantic interworking between the data models and extended oneM2M ontology.

6	Schedule and impacted specifications

Provide the schedule of tasks to be performed;

| New Specifications (if any) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Document Type | Document Number* | Title | Schedule (TP No.) |  |  |  | Lead WG | Impacted WGs | Comments |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |  |
| TR |  | Study on Disaster Alert Service Enabler | TP 28 |  | TP 31 | TP 32 | WG5 | WG1,WG2, WG4 |  |

* Optional for first versions (i.e. before it will be assigned by the secretariat)

| CRs to existing specifications (if any) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Impacted TS/TR | CR number (when known) | Subject of the CR | Approved at plenary# | Impacted WGs | Comments |
| TR-0001 |  | Use case addition or updates |  | WG1 |  |
| TS-0002 |  | New requirements |  | WG1 |  |
| TS-0001 |  | Functional architecture enhancements |  | WG2 |  |
| TS-0004 |  | Core protocol enhancements |  | WG3 |  |
| TS-0003 |  | Security solutions enhancements |  | WG4 |  |

7	Work Item Rapporteur(s)

SeungMyeong JEONG, KETI, sm.jeong@keti.re.kr, TaeHyun KIM, SyncTechno, thyun.kim@synctechno.com

8	History

| Document history |  |  |
| --- | --- | --- |
| V0.0.1 | 2017-02-07 | Initial proposal at TP#27 |
|  | 2017-02-20 | Uploaded as a permanent document following approval of TP-2017-0007R02 |

-------------------------------

Integrated Public Alert and Warning System

Earthquake and Tsunami Warning System

National Disaster Warning System